### INVITATION TO BID

WEST COAST INLAND NAVIGATION DISTRICT

200 East Miami Avenue

Venice, FL 34285

CLOSING DATE & TIME

# ADVERTISED DATE

PRE-BID DATE, TIME AND LOCATION:

A virtual pre-bid meeting will be coordinated by WCIND and Lee County On August 14th at 11:00 am.  Participation is not mandatory but is encouraged

# TITLE

Henley Canal Dredging

Lee County, Florida

### PRINTED NAME/TITLE

AUTHORIZED SIGNATURE                                        DATE

I certify that this bid is made without prior understanding, agreement, or connection with any corporation, firm, or person submitting a bid for the same materials, supplies, or equipment and is in all respects fair and without collusion or fraud.  I agree to abide by all conditions of this bid and certify that I am authorized to sign this bid for the Bidder.  In submitting a bid to the West Coast Inland Navigation District, the Bidder offers to be bound by the terms of the Contract included herein upon Notice of Award.

### Please initial by all that apply

I acknowledge receipt of the following addendum

_____Addendum #1		_____Addendum #2			_____Addendum #3		_____Addendum #4

### NAME OF PARTNERSHIP, CORPORATION OR INDIVIDUAL

MAILING ADDRESS

### OWNER-STATE-ZIP

### IF SUBMITTING “NO BID”, STATE REASON IN THIS SPACE

PH:

FX:

EMAIL:

WEB ADDRESS:

PROJECT NO.

2025-05

INDEX

CONSTRUCTION CONTRACT DOCUMENTS

## SECTION I:	BIDDING DOCUMENTS

Notice to Contractors	3

Instructions to Bidders	4

Subcontractor Statement	10

Bid Schedule	11

Bidder’s Statement of Qualification	12

Bidder’s Questionnaire	14

Bid Forms	16

SECTION II: GENERAL CONDITIONS	24

SECTION III: SUPPLEMENTARY CONDITIONS TO GENERAL CONDITIONS	40

SECTION IV: TECHNICAL SPECIFICATIONS	41

# NOTICE TO CONTRACTORS

Sealed bids will be accepted at the Office of the West Coast Inland Navigation District (WCIND) at 200 East Miami Avenue, Venice, FL 34285 for the furnishing of:

Henley Canal Dredging

for the West Coast Inland Navigation District until 2:00 P.M. Local Time, August 26th, 2025, at which time and place all bids received will be opened.  Any bids received after the time and date specified will not be considered.

A Virtual PRE-BID CONFERENCE will be held on August 14th , 2024 at 11:00 A.M..

Bids shall remain in force for ninety (90) days after the opening.  Bidders must be licensed to do business in the State of Florida.

Project Description

The Work consists of furnishing all labor, materials, equipment, and performing all tasks necessary for the following:

- The project consists of the dredging, transportation, and disposal/beneficial reuse of approximately   1,850 cubic yards of material from approximately 800 lf (linear feet) of previously established navigation channels within Henley Canal, St. James City.  Actual dredge volumes will vary from estimates provided herein, as they are dependent on field conditions.

INSTRUCTIONS TO BIDDERS

GENERAL:

The following instructions are given for the purpose of guiding Bidders in properly preparing their bids. These directions have equal force and weight with Specifications and strict compliance is required with all provisions contained herein.

PROJECT:

All state and federal permits have been issued and are included with the Contract Documents.  Bidders are to rely on the Contract Drawings provided as part of this set of Contract Documents to prepare and submit their bids.

OWNER:

Lee County Board of County Commissioners, 1500 Monroe St, Ft. Myers, FL 33902.

AGENT:

West Coast Inland Navigation District (WCIND), 200 East Miami Avenue, Venice, FL 34285.

CONDITIONS AFFECTING THE WORK:

The Work involves dredging approximately 1,850 cubic yards of material from the Henley Canal to pre-storm depth of -5.0 MLW (mean low water).  Work area is shown in Figure A.  Most recent hydrographic survey shown in Figure B.  Design specs shown in Figure C. Shoaling is the result of hurricane Ian, Debby, Milton, and Helene.  Dredging can be completed mechanically or hydraulically.

The Work also includes any turbidity, erosion control protections and necessary construction of dewatering cells if needed during the length of the project. The project site is subject to currents, tides, waves and boat traffic which can be significant at times. Bidders are encouraged to visit the site to gain familiarity with the site conditions and local environment, examine the Drawings, Specifications, Proposal, and Contract forms and take such steps as may be necessary to ascertain the nature and location of the Work and the general and local conditions which can affect the Work or the cost thereof. Failure to do so will not relieve Bidders from responsibility for estimating properly the difficulty or cost of successfully performing the work.  The AGENT will consider alternate methodologies other than as provided, as long as they follow the provided permit documents.  Figure F is the original Permit conditions.

Work shall be completed no later than November 1st, 2025.  Work shall commence no sooner than September 24th, 2025.  Work hours/day are at the discretion of the contractor, with approval of proposed days and hours by AGENT.

Work shall not unreasonably hinder vessel traffic in and out of Henley Canal or other areas of St. James City.

BIDDING DOCUMENTS:

Bidders are to refer to the Bidding Documents as the basis for their proposals.  The Bidding Documents consist of the following:

- Bid Form

- No Bid

- Notice to Contractors

- Instructions to Bidders

- Subcontractor Statement

- Bid Schedule

- Bidder’s Statement of Qualification

- Bidder’s Questionnaire

- Bidder’s Declaration of Understanding

- Contract

- Florida Performance & Payment Bond

- General Conditions

- Supplementary Conditions to General Conditions

- Technical Specifications

- Permits

- Contract Drawings

ADDENDA:

Addenda are written or graphic documents issued prior to the receipt of bids which modify or interpret the Bidding Documents, including Contract Drawings and Specifications, by additions, deletions, clarifications, or corrections.  Addenda will become part of the Contract Documents when the Construction Contract is executed.

Each Bidder shall examine the Bidding Documents carefully and, not later than seven (7) calendar days prior to the date for receipt of bids, shall make written request to the AGENT for interpretation or correction of any ambiguity, inconsistency or error therein which may be discovered.  Any interpretation or correction will be issued as an Addendum by the AGENT.  Only a written interpretation or correction by Addendum shall be binding.  No Bidder shall rely upon any interpretation or correction given by any other method.

Not less than three (3) calendar days prior to the receipt of bids, Addenda will be e-mailed to each person or firm recorded by the AGENT as having received the Bidding Documents and will be available for inspection at the office of the AGENT. AGENT is not responsible for lack of notification if person or firm bidding on the Work received the bid documents from a third party.

PREPARATION OF BIDS:

Bids shall be submitted on the proposal forms furnished and submitted in a sealed envelope. The face of the envelope shall contain the name of the CONTRACTOR, the project title, and the date of the bid opening.  Bids not submitted on the proper proposal forms may be rejected.  All bids are subject to the conditions specified herein.  Those which do not comply with these conditions may be rejected.  AGENT reserves the right to reject any and all bids at its discretion.

EXECUTION OF BID:

The bid must contain a manual signature of an authorized representative of the Bidder.  The bid must be typed or printed in ink.  Use of erasable ink is not permitted.

BIDDER’S REPRESENTATION:

Each Bidder by making their bid represents that they have read and understand the Bidding Documents and they have familiarized themselves with the local conditions under which the Work is to be performed.

SUBCONTRACTORS:

Bidders shall list on the Subcontractor Statement form the names and addresses of subcontractors or other persons or organizations proposed for portions of the Work, including those who are to furnish materials or equipment.  The work, materials or equipment to be provided by proposed subcontractors or others shall be described and the percentage of the total bid amount which their work represents shall be indicated.

The Bidder will be required to establish to the satisfaction of the AGENT the reliability and responsibility of the proposed Subcontractors to furnish and perform the Work.  If prior to the Notice of Award, the AGENT notifies the Bidder in writing that the AGENT, after due investigation, has reasonable and substantial objections to any person or organization on such list, and refuses in writing to accept such person or organization, the Bidder may, at his option, withdraw his bid without forfeiture of any bid security.  If the Bidder submits an acceptable substitute with an increase in his bid price to cover the difference in cost occasioned by such substitution, the AGENT may, at its discretion, accept the increased bid price or may disqualify the Bidder.  Subcontractors and other persons and organizations proposed by the Bidder and accepted by the AGENT must be used on the Work for which they were proposed and accepted and shall not be changed except with the written approval of the AGENT.

CERTIFICATES AND LICENSES:

The CONTRACTOR shall provide notarized copies of all valid licenses and certificates required for the performance of the Work.

BIDDER’S UNDERSTANDING:

Prior to the submission of a Bid form, Bidder should examine the Contract Documents, is encouraged to visit the Work site, and fully inform themselves as to all existing conditions and limitations that affect the Work to be performed under this Contract.

#### Each Bidder must submit its Federal Employer Identification Number with its Bid.

#### Any erasures or other corrections in the Bid forms must be explained or noted over the signature of Bidder.  Bid forms containing any conditions, omissions, unexplained erasures, alterations, or irregularities of any kind may be rejected by AGENT. In preparing the Bid, Bidder shall be advised of the following:

#### Clearing and preparation of temporary and permanent spoil sites, dike construction, and vegetation protection will be the responsibility of the CONTRACTOR subject to prior approval of the AGENT.

#### CONTRACTOR shall restore any load-out, temporary or permanent disposal sites to an original condition or other condition agreed upon by AGENT.

#### The construction, maintenance and removal of any confined disposal facility used to de-water dredge material, including site restoration, will be CONTRACTOR’s responsibility.

TYPE OF BID

The Bid for the Work is to be submitted on a lump sum or unit cost basis for the completion of the Work as accordingly described on the Bid Schedule included as part of this Invitation to Bid document.

ATTACHMENTS TO BID

Bidder shall complete and submit with their Bid, the following forms provided herein:

- Sworn Statement on Public Entity Crimes

- Preliminary Construction Plan

#### The record shall be submitted on the enclosed form entitled Qualifications and Experience of Bidder. Such experience record shall provide at least three current or recent projects of similar work, preferably in Florida.  For each project, the following information shall be provided:

- Description and location of work

- Contract amount

- Dates work was performed

- Owner

- Name of owner’s contact person and telephone number

#### Bidder shall complete and submit with their Bid a Preliminary Construction Plan that generally describes the means and methods that will be used to prepare the project area, layout Work, manage site control for dredging within the specified location and elevation limits, and placement of fill from the dredging in the specified locations and grade in a manner that meets the State of Florida’s water quality standards and complies with state and federal permits. The Plan shall include the use of turbidity curtains where needed to comply with permit conditions, and or any other temporary measures for management of the dredged material during dredging and disposal. This may include use of temporary geotextile containment systems, the material of which are to be removed upon project completion. The Preliminary Construction Plan shall be submitted on the enclosed form entitled Preliminary Construction Plan. At a minimum, the plan must address the following:

- Type of equipment to be used.

- Details of mechanical equipment to be used if all or part of Work is proposed to be done mechanically.

- Details of hydraulic dredging equipment to be used if all or part of Work is proposed to be done hydraulically. Specifications, including size (both intake and discharge inside diameter) and horsepower of hydraulic dredge demonstrating the dredge plant, boosters, and equipment have the capacity to complete the Project within the Contract Time, if proposed to be done hydraulically.

- Method for transporting dredged materials to the disposal site.

- Use of Areas for staging equipment and materials- the locations of available staging and access areas are included with the Contract Drawings as part of this Notice to Bidders’ package.

- Method for controlling turbidity during transfer of spoil material to designated disposal area, such as use of turbidity barriers and silt fences etc.

- Specify plan for establishment of site and survey control for all Work including dredge areas, site restoration etc.

- Overall order of Work.

- Anticipated schedule and timing of substantial completion.

- Full listing of all Contractor Personnel with titles and contact information.

STAGING and ACCESS:

Refer to the Contract Drawings for potential locations for staging equipment and access to the project area.  Bidders are encouraged to evaluate these areas and confirm use with AGENT.

SUBMISSION OF BIDS:

All Bids must be submitted not later than the time prescribed, at the place, and in the manner set forth in this Invitation to Bid.  Bids must be submitted on the Bid forms provided herewith and submitted intact with the entire Section 1 (Bidding Requirements) along with an electronic copy on digital media.

#### The Bid must be submitted in a sealed envelope, so marked as to indicate Bidder’s name and its contents without being opened, and addressed in conformance with the instructions in this Invitation to Bid.

MODIFICATION OR WITHDRAWAL OF BIDS:

Prior to the time and date designated for receipt of Bids, any Bid submitted may be withdrawn by notice to the party receiving Bids at the place designated for receipt of Bids.  Such notice shall be in writing and signed by the Bidder and sent by certified mail to the address listed on the front of the Bid documents.

#### No Bid may be withdrawn after the time scheduled for opening of Bids.

AWARD OF CONTRACT:

The acceptance of the Bid for the respective Work will be by written notice of award, mailed to the office designated in the Bid, or delivered to Bidder’s representative. In addition, AGENT will notify bidders of the results via email within 48 hours of bid opening.

#### In the event of failure of the lowest responsive and responsible Bidder to sign the Contract or provide the additional documents required at the time of Contract execution, AGENT may award the Contract for the respective Work to the next lowest responsive, responsible Bidder.  Such award, if made, will be made within 30 days after the opening of Bids.

#### AGENT reserves the right to accept or reject any or all Bids, and to waive any informalities and irregularities in said Bids.

#### In the event that only one Bid is determined to be responsive and responsible, AGENT reserves the right to reject that Bid and to re-advertise for bids.

#### Any award may be conditioned on the subsequent submission of other documents as specified herein.  If the successful Bidder fails to submit the requisite documents in the time frame and in the form required by the Contract Documents, AGENT may revoke the award and accept the offer from the next lowest responsive, Responsible Bidder or re-advertise for bids.

#### In accordance with Section 287.087, Florida Statutes, whenever two or more bids, proposals, or replies that are equal with respect to price, quality, and service are received by the State or a political subdivision for the procurement of commodities or contractual services, a bid, proposal or reply received from a business that has implemented a drug-free workplace program shall be given preference in the award process.

CRITERIA OF AWARD

It is the intent of AGENT to award this project to the most responsible and responsive Bidder who submits the lowest responsive bid.

#### “Responsive bid” as defined by Section 287.012, Florida Statues, means a bid submitted by a responsive and responsible bidder that conforms in all material respects to the solicitation.  “Responsible Bidder” means a bidder who has the capability in all respects to fully perform the contract requirements and the integrity and reliability that will assure good faith performance. “Responsive bidder” means a bidder that has submitted a bid that conforms in all materials respects to the solicitation.

#### AGENT shall undertake any investigations necessary to evaluate the lowest Bidder’s responsibility and to verify the information submitted by Bidder on the required Bid form and attachment.  At a minimum, AGENT may contact the references provided by Bidder as prescribed herein and verify the nature of work performed, the contract amount, and quality of performance with respect to cost and timeliness. Information gathered through said interviews may be considered in evaluating the adequacy of Bidder’s Preliminary Construction Plan.

#### AGENT reserves the right to reject any Bidder who has previously failed to perform contracts of a similar nature in a timely or proper manner; or who is not in a position to satisfactorily perform the Contract.

#### If after Bid opening, the lowest Bidder is deemed not to be responsible, AGENT will provide written notice and explanation of this determination to the lowest Bidder.  The Bidder shall have five (5) business days from the date of issuance of this notice to dispute the determination and to provide to AGENT any additional information it deems relevant regarding the Bidder’s responsibility.

If the Total Bid Price of the lowest responsive bid from a responsible and responsive bidder, exceeds the funds then estimated by AGENT as available, AGENT may reject all Bids or elect to reduce the scope of the Work.

EXECUTION OF CONTRACT:

The successful Bidder shall, within 10 (ten) business days after issuance of the Notice of Award, sign and deliver to AGENT the executed Contract, together with the following documents:

#### Proof of insurance as required by the Contract Documents

#### Florida Performance and Payment Bond

#### Required licenses and certificates

#### Drug Free Workplace Certification (if requested by AGENT to verify bid performance)

#### Documentation of Participation in E-Verify

#### Human Trafficking Affidavit

#### Within 15 business days after receiving the signed Contract from the successful Bidder, AGENT’s authorized agent will either execute the Contract, or schedule processing of the Contract for review by the WCIND Board at their next scheduled meeting, as appropriate.  Signature by both parties constitutes execution of the Contract.

PERFORMANCE AND PAYMENT BONDS:

The successful Bidder shall file with AGENT, at the time of delivery of the signed Contract, a Florida Performance and Payment Bond on the form bound herewith, in the full amount of the Contract Price in accordance with the requirements of Florida Statutes Section 255.05 or 713.23, as applicable, as security for the faithful performance of the Contract and the payment of all persons supplying labor and materials for the construction of Work, and to cover all guarantees against defective workmanship or materials, or both, during the warranty period following the date of final acceptance of the Work by AGENT.  The Surety furnishing this bond shall have a sound financial standing and a record of service satisfactory to AGENT, and shall be authorized to do business in the State of Florida.

SUBCONTRACTOR STATEMENT

List below the names and address of all proposed Subcontractors or other persons or organizations, including those who are furnishing materials or equipment.  Describe the work, materials or equipment to be provided by each Subcontractor and indicate what percentage of the total work it represents.  If no Subcontractors are to be used, indicate no below.

There will be subcontractors for this Work:  Yes [   ]     No [   ]

(If ‘Yes’ continue filling out subcontractor information, make additional sheets if required).

Subcontractor:

Address:

Type of Work (Check One):	Subcontract [   ]       Equipment Rental [   ]

Specialty or Equipment Supplied:

Dollar Amount/Percent of Work:  $	/	percent.

Insurance provided by:	Subcontractor [   ]      Prime Contractor [   ]

Subcontractor:

Address:

Type of Work (Check One):	Subcontract [   ]       Equipment Rental [   ]

Specialty or Equipment Supplied:

Dollar Amount/Percent of Work:  $	/	percent.

Insurance provided by:	Subcontractor [   ]      Prime Contractor [   ]

BID Schedule PAGE

| 2025 WCIND DREDGE AND EROSION CONTROL PROJECTS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Henley Canal Dredging |  |  |  |  |  |
| BID SCHEDULE SUMMARY |  |  |  |  |  |
| WCIND PROJECTS in LEE COUNTY |  |  |  |  |  |
| WCIND Project Number: 2025-03 |  |  |  |  |  |
| Item | Item | Estimated | Unit | Unit | Total |
|  | Description | Quantity |  | Cost | Cost |
| 1 | Mobilization and Demobilization | 1 | Job | Lump Sum | $___________ |
| 2 | Bonds & Insurance | 1 | Job | Lump Sum | $___________ |
| 3 | Pre & Post Dredge Surveys | 1 | Job | Lump Sum | $___________ |
| 4 | Dredging | 1850 | CY | $___________ | $___________ |
| 5 | Material Transport to designated final spoil site | 1850 | CY | $___________ | $___________ |
| 6 | Environmental Control including Turbidity Testing and any | 1 | Job | $___________ | $___________ |
|  | other temporary turbidity control measures (see note III) |  |  |  |  |
|  | Project Total |  |  |  | $___________ |
| Bid Schedule Summary Notes: |  |  |  |  |  |
| I. Quantity is estimated; final quantity based on truck haul quantities and pre / post dredge surveys. |  |  |  |  |  |
| II. Includes the installation of turbidity curtains and monitoring as described in the plans and specifications and permit conditions |  |  |  |  |  |
| III. To comply with permit conditions in regards with no return water, full containment cell is not required if any discharge is contained within upland access and staging property |  |  |  |  |  |

BIDDER’S STATEMENT OF QUALIFICATION

# GENERAL DATA:

Name of Bidder:

Address of Office Responsible for Supervision of this Bid:

Telephone No.:  	Principal:

Person to Whom Questions should be addressed:

Licenses Held by Bidder:

REFERENCES:

List at least three projects of a similar nature and scope in the last three years that have been successfully completed by Bidder.

Project  #1:	Total Dollar Amount:	$

Location:

Owner:

Contact Person:	Telephone Number:

Is Project Complete:  Yes [   ]     No [   ]

Surety:	Bond Amount:   $

Address of Surety:

Agent/Architect:

Address of Agent/Architect:

Contact Person for Agent/Architect:	Telephone No.

Project #2:						Total Dollar Amount:	$

Location:

Owner:

Contact Person:	Telephone Number:

Is Project Complete:  Yes [   ]     No [   ]

Surety:	Bond Amount:   $

Address of Surety:

Agent/Architect:

Address of Agent/Architect:

Contact Person for Agent/Architect:	Telephone No.

Project #3:	Total Dollar Amount:	$

Location:

Owner:

Contact Person:	Telephone Number:

Is Project Complete:  Yes [   ]     No [   ]

Surety:	Bond Amount:   $

Address of Surety:

Agent/Architect:

Address of Agent/Architect:

Contact Person for Agent/Architect:	Telephone No.

BIDDER’S QUESTIONNAIRE

- Describe Bidder’s proposed method of completing the  Work and a time schedule for implementing the phases involved.

- What size and type of equipment will you use on this Project, include the dredge, cranes, excavators, front end loaders, barges, dozers, dump trucks, conveyors, trench boxes?  What equipment will you purchase or rent for the proposed Work? What is the expected production rate of the Work being Bid

- What is the total estimated duration of the project in the Work being bid in consecutive calendar days and months?

- List key personnel Bidder proposes to use on this Project including their qualifications and prior experience. Will you sublet any part of this Work? If so, give details.

- What is the last Project of this nature that you have completed?

- Have you ever failed to complete Work awarded to you: If so, where and why?

BID FORMS

TO:				West Coast Inland Navigation District

ADDRESS:			200 E. Miami Avenue

Venice, Florida  34285

PROJECT TITLE:	Henley Canal Dredging

Lee County, Florida

BIDDER’S PERSON TO CONTACT FOR ADDITIONAL INFORMATION:

NAME OF CONTACT:

NAME OF BIDDING FIRM:

BIDDING FIRM’S FEID NO. ________________________________           _

TELEPHONE/CELL:

Email:

BIDDER’S DECLARATION AND UNDERSTANDING

The undersigned, hereinafter called Bidder, declares that the only persons or parties interested in this Bid are those named herein, that this Bid is, in all respects, fair and without fraud, that it is made without collusion with any official of WEST COAST INLAND NAVIGATION DISTRICT (WCIND), and that the Bid is made without any connection or collusion with any person submitting another Bid on this Contract.  Bidder warrants by submittal of the Bid that no conflicts of interest, actual or perceived, exist between Bidder, subcontractors, parent organizations, or other entities and the government of WCIND, its Board, or its appointed consultant team, including counsel.

Bidder declares that Bidder has carefully examined the Contract Documents for the construction of the Project(s); that Bidder has been advised by the WCIND to inspect the site; and that Bidder is satisfied as to the quantity and conditions of the Work.  Bidder acknowledges that the description of the Work provided herein is brief and is intended only to indicate the general nature of the Work, and that this Bid is made according to the provisions and under the terms of the Contract Documents, which documents are hereby made a part of this Bid.

Bidder further declares that WCIND will consider Bidder’s Total Bid Price to be the sum of the Fixed Prices and extended Unit Costs listed in Exhibit A hereto. Bidder intends to bid on the following projects. Bidder to circle “Y” or “N” for yes or no followed by initials in space provided:

Bid (Y/N)______       Henley Canal Dredging

Signature/Date							Print Name

SWORN STATEMENT UNDER SECTION 287.133

FLORIDA STATUTES, ON PUBLIC ENTITY CRIMES

THIS FORM MUST BE SIGNED AND SWORN TO IN THE PRESENCE OF A

NOTARY PUBLIC OR OTHER OFFICIAL AUTHORIZED TO ADMINISTER OATHS.

- This sworn statement is submitted to the West Coast Inland Navigation District (WCIND), Florida

by

(print individual’s name and title)

for

(print name of entity submitting sworn statement)

whose business address is

__________________________________________________________________________________

and its Federal Employer Identification Number (FEIN) is 			                        .

(If the entity has no FEIN, include the Social Security Number of the individual signing

this sworn statement 						.)

- I understand that a “public entity crime” as defined in Section 287.133(1)(g), Florida Statutes, means a violation of any state or federal law by a person with respect to and directly related to the transaction of business with any public entity or with an agency or political subdivision of any other state or with the United States, including, but not limited to, any bid or contract for goods or services, any lease for real property, or any contract for the construction or repair of a public building or public work, involving antitrust, fraud, theft, bribery, collusion, racketeering, conspiracy, or material misrepresentation.

- I understand that “convicted” as defined in Section 287.133(1)(b), Florida Statutes, means a finding of guilt or a conviction of a public entity crime, with or without an adjudication of guilt, in any federal or state trial court of record relating to charges brought by indictment information after July 1, 1989, as a result of a jury verdict, non-jury trial, entry of a plea of guilty or nolo contendere.

- I understand that “affiliate” as defined in Section 287.133(1)(a), Florida Statutes, means:

A predecessor or successor of a person convicted of a public entity crime; or

An entity under the control of any natural person who is active in the management of the entity and who has been convicted of a public entity crime.  The term “affiliate” includes those officers, directors, executives, partners, shareholders, employees, members, and agents who are active in the management of an affiliate.  The ownership by one person of shares constituting a controlling interest in another person, or a pooling of equipment or income among persons when not for fair market value under an arm’s length agreement, shall be a prima facie case that one person controls another person.  A person who knowingly enters into a joint venture with a person who has been convicted of a public entity crime in Florida during the preceding 36 months shall be considered an affiliate.

- I understand that a “person” as defined in Section 287.133(1)(e), Florida Statutes, means any natural person or any entity organized under the laws of any state or the United States with the legal power to enter into a binding contract and which bids or applies to bid on contracts let by a public entity, or which otherwise transacts or applies to transact business with a public entity.  The term “person” includes those officers, directors, executives, partners, shareholders, employees, members, and agents who are active in management of an entity.

- Based on information and belief, the statement which I have marked below is true in relation to the entity submitting this sworn statement.  (Please indicate which statement applies.)

Neither the entity submitting this sworn statement, nor any officers, directors, executives, partners, shareholders, employees, members, or agents who are active in the management of the entity, nor any affiliate of the entity has been charged with and convicted of a public entity crime subsequent to July 1, 1989.

The entity submitting this sworn statement, or one or more its officers, directors, executives, partners, shareholders, employees, members, or agents who are active in the management of the entity, or an affiliate of the entity has been charged with and convicted of a public entity crime subsequent to July 1, 1989.

The entity submitting this sworn statement, or one or more its officers, directors, executives, partners, shareholders, employees, members, or agents who are active in the management of the entity, or an affiliate of the entity has been charged with and convicted of a public entity crime subsequent to July 1, 1989.  However, there has been a subsequent proceeding before a Hearing Officer of the State of Florida, Division of Administrative Hearings and the Final Order entered by the Hearing Officer determined that it was not in the public interest to place the entity submitting this sworn statement on the convicted vendor list.  (Attach a copy of the final order.)

I UNDERSTAND THAT THE SUBMISSION OF THIS FORM TO THE CONTRACTING OFFICER FOR THE PUBLIC ENTITY IDENTIFIED IN PARAGRAPH 1 (ONE) IS FOR THAT PUBLIC ENTITY ONLY AND, THAT THIS FORM IS VALID THROUGH DECEMBER 31 OF THE CALENDAR YEAR IN WHICH IT IS FILED.  I ALSO UNDERSTAND THAT I AM REQUIRED TO INFORM THE PUBLIC ENTITY PRIOR TO ENTERING INTO A CONTRACT IN EXCESS OF THE THRESHOLD AMOUND PROVIDED IN SECTION 287.017, FLORIDA STATUTES, FOR CATEGORY TWO OF ANY CHANGE IN THE INFORMATION CONTAINED IN THIS FORM.

Signature

Date

STATE OF 			 }

COUNTY OF 			 }

The foregoing instrument was acknowledged before me this 	    day of 		      ,              (month, year) by 					 (name and title of corporate officer) of 									 (name of corporation), a 			 (state or place of incorporation), on behalf of the corporation. He/she is personally known to me or has produced 						 (type of identification) as identification.

(signature line for notary public)

(name of notary type, printed, or stamped)

(title or rank)

(serial number, if any)

SAMPLE CONTRACT

This CONTRACT, is made and entered into this 	     day of 		, 2024, by and between WEST COAST INLAND NAVIGATION DISTRICT, a governmental entity, hereinafter referred to as “WCIND,” and 							         , with its principal place of business at 							         , 			, hereinafter referred to as “CONTRACTOR”:

WITNESSETH, that for and in consideration of the mutual covenants herein contained, running from each of the parties to the other, the parties hereto have agreed as follows:

- CONTRACTOR shall furnish all the materials, and perform all of the Work as indicated for the project specified below in the manner and form as provided by the specifications and documents for the West Coast Inland Navigation District which are attached hereto, referred to as “Contract Documents,” and made a part hereof as if fully contained herein.

- In consideration of performance of the Work as set forth in these Contract Documents, WCIND agrees to pay to CONTRACTOR the amount of 						 ($________) representing the Total Bid Price listed on the Bid Schedule(s) and to make such payments in the manner and at the times provided in the Contract Documents.

- WCIND shall make payments based upon the percentage completion and acceptance of each pay item no more frequently than once per month.  Payments shall be subject to retainage of five (5) percent to be distributed to CONTRACTOR upon final completion and acceptance by WCIND.

- CONTRACTOR agrees to complete the Work within the time specified in the Contract Documents and to accept as full payment hereunder the amount listed in Paragraph No. 2 above.

- In the event that CONTRACTOR shall fail to complete the Work within the time limit provided in the Contract Documents, liquidated damages shall be paid at the rate of Five Hundred Dollars ($500.00) per day for each day in default. Sundays and legal holidays shall be excluded in determining days in default. CONTRACTOR agrees that the liquidated damages set forth herein are not penalties and have been set based on an evaluation by WCIND of damages to WCIND and the public caused by untimely performance. Such damages may include additional costs of administering this Contract, including staff, legal, accounting, consultants and overhead and other administrative costs.  CONTRACTOR acknowledges that the amounts established for liquidated damages are fair and commercially reasonable. CONTRACTOR and WCIND have agreed to the liquidated damages in order to fix CONTRACTOR’s costs and to avoid later disputes over which items are properly chargeable to CONTRACTOR as a consequence of CONTRACTOR’s delays.

- CONTRACTOR and WCIND agree that this Contract shall be controlled and governed by the laws of the State of Florida.   In the event of litigation arising out of or relating to this, the sole and exclusive venue for any action shall lie in the State courts for Sarasota County, Florida. In the event of a legal action or other proceeding arising under this Contract or a dispute regarding any alleged breach, default, claim, or misrepresentation arising out of this Contract, whether or not a lawsuit or other proceeding is filed, the prevailing party shall be entitled to recover its reasonable attorneys’ fees and costs, whether incurred before suit, during suit, or at the appellate level. The prevailing party shall also be entitled to recover any attorneys’ fees and costs incurred in litigating the entitlement to attorneys’ fees and costs, as well as in determining or quantifying the amount of attorneys’ fees and costs due to it. The reasonable costs to which the prevailing party is entitled shall include costs that are taxable under any applicable statute, rule, or guideline, as well as non-taxable costs, including, but not limited to, costs of investigation, copying costs, electronic discovery costs, telephone charges, mailing and delivery charges, information technology support charges, consultant and expert witness fees, travel expenses, court reporter fees, and mediator fees, regardless of whether such costs are otherwise taxable.

IN WITNESS WHEREOF, the Parties hereto set their hands on the day and year first above written.

Signed and delivered

in the presence of:

West Coast Inland Navigation

District:

By:

ATTEST:

Title:

Approved as to Form and Correctness:

General Counsel

CONTRACTOR:

By:

Title:

STATE OF FLORIDA

COUNTY OF ____________

THE FOREGOING INSTRUMENT was acknowledged before me by means of □ physical presence or □ online notarization, this ______ day of ____________________________, 2024, by ___________________________________________________ who □ is personally known to me, or □ produced ____________________________ as identification.

[AFFIX NOTARY SEAL]				______________________________

Notary Public Signature

______________________________

Print Notary Name

My Commission Expires:

## FLORIDA PERFORMANCE AND PAYMENT BOND

Public Construction Bond

By this Bond, we 									, as Principal and 									, as Surety, are bound to the West Coast Inland Navigation District, Florida, herein called WCIND, in the sum of $ 								, for payment of which we ourselves, our heirs, personal representatives, successors, and assigns jointly and severally are liable.

THE CONDITION OF THIS BOND IS that if Principal:

- Performs this Contract dated 			, 2024, between Principal and WCIND for construction of the respective Work involving one or more of the following:

  - Henley Canal Dredging,

- This project is located within Lee County, the Contract being made a part of this Bond by reference, at the times and in the manner prescribed in the Contract; and

- Promptly makes payments to all claimants, as defined in Section 255.05(1), Florida Statutes, supplying Principal with labor, materials or supplies, used directly or indirectly by Principal in the prosecution of the Work provided for in the Contract; and

- Pays WCIND all loss, damages, expenses, costs, and attorney’s fees, including appellate proceedings, that WCIND sustains because of default by Principal, or faulty workmanship or material furnished or used by Principal, under this Contract; and

- Performs the guarantee of work and materials furnished under the Contract for the time specified in the Contract, then this Bond is void; otherwise, it remains in full force.

Any action instituted by a claimant under this Bond for payment must be in accordance with the notice and time limitation provisions in Section 255.05(2), Florida Statutes.

Any changes in or under the Contract Documents and compliance or noncompliance with any formalities connected with the Contract or the changes do not affect Surety’s obligation under this Bond.

Date:  	___			, 2024

PRINCIPAL

By:  					 	Address:

Title

STATE OF 			}

COUNTY OF 			}

The foregoing instrument was acknowledged before me this 	     day of 2024 by 						 (name and title of corporate officer) of 					 (name of corporation), a 			 (state or place of corporation), on behalf of this corporation.  He/she is personally known to me or has produced 				 (type of identification) as identification.

(signature line for notary public)

(name of notary type, printed, or stamped)

(title or rank)

(serial number, if any)

Date:  			, 2024

SURETY

By:  						Address:

Title

STATE OF 			}

COUNTY OF 			}

The foregoing instrument was acknowledged before me this 	     day of 2024 by 						 (name and title of corporate officer) of 					 (name of corporation), a 			 (state or place of corporation), on behalf of this corporation.  He/she is personally known to me or has produced 				 (type of identification) as identification.

(signature line for notary public)

(name of notary type, printed, or stamped)

(title or rank)

(serial number, if any)

CONTRACTOR is required to execute and deliver the original copy of this Bond to the West Coast Inland Navigation District, Florida.

## DRUG FREE WORKPLACE FORM

The undersigned vendor in accordance with Florida Statute 287.087 hereby certifies that

(name of business) does:

Publish a statement notifying employees that the unlawful manufacture, distribution, dispensing, possession, or use of a controlled substance is prohibited in the workplace and specifying the actions that will be taken against employees for violations of such prohibition.

Inform employees about the dangers of drug abuse in the workplace, the business’ policy of maintaining a drug-free workplace, any available drug counseling, rehabilitation, and employee assistance programs, and the penalties that may be imposed upon employees for drug abuse violations.

Give each employee engaged in providing the commodities or contractual services that are under Bid, a copy of the statement specified in subsection (1).

In the statement specified in subsection (1), notify the employees that, as a condition of working on the commodities or contractual services that are under Bid, the employee will abide by the terms of the statement and will notify the employer of any conviction of, or plea of guilty or nolo contendere to, any violation of Chapter 893 or of any controlled substance law of the United States or any state, for a violation occurring in the workplace no later than five (5) days after such conviction.

Impose a sanction on, or require the satisfactory participation in a drug abuse assistance or rehabilitation program if such is available in the employee’s community, by any employee who is so convicted.

Make a good faith effort to continue to maintain a drug-free workplace through implementation of this section.

As the person authorized to sign the statement, I certify that this firm complies fully with the above requirements.

Signature:___________________________

Date:_______________________________

NAME OF BIDDER

CONTRACT FOR WEST COAST INLAND NAVIGATION DISTRICT

Henley Canal Dredging

GENERAL CONDITIONS

- INTENT OF CONTRACT DOCUMENTS

  - It is the intent of the Contract Documents to describe a functionally complete project (or portion thereof) to be constructed in accordance with the Contract Documents. Any work, materials or equipment that may reasonably be inferred from the Contract Documents as being required to produce the intended result shall be supplied whether or not specifically called for. When words which have a well-known technical or trade meaning are used to describe work, materials or equipment, such words shall be interpreted in accordance with that meaning. Reference to standard specifications, manuals or codes of any technical society, organization or association or to the laws or regulations of any governmental authority having jurisdiction over the Project, whether such reference be specific or by implication, shall mean the latest standard specification, manual, code, law or regulation in affect at the time the Work is performed, except as may be otherwise specifically stated herein.

1.2.	If before or during the performance of the Work, CONTRACTOR discovers a conflict, error or discrepancy in the Contract Documents, CONTRACTOR immediately shall report same to WCIND in writing and before proceeding with the Work affected, and thereby shall obtain a written interpretation or clarification from the WCIND.  CONTRACTOR shall take field measurements and verify field conditions and shall carefully compare such field measurements and conditions and other information known to CONTRACTOR with the Contract Documents before commencing any portion of the Work.

1.3.	Drawings are intended to show general arrangements, design and extent of work and are not intended to serve as shop drawings.  Specifications are separated into divisions for convenience of reference only and shall not be interpreted as establishing divisions for the Work, trades, subcontracts, or extent of any part of the Work.  In the event of a discrepancy between or among the drawings, specifications or other Contract Document provisions, CONTRACTOR shall be required to comply with the provision which is the more restrictive or stringent requirement upon the CONTRACTOR, as determined by the WCIND.  Unless otherwise specifically mentioned, all anchors, bolts, screws, fittings, fillers, hardware, accessories, trim and other parts required in connection with any portion of the Work to make a complete, serviceable, finished and first quality installation shall be furnished and installed as part of the Work, whether or not called for by the Contract Documents.

1.4.	ORAL STATEMENTS:  No oral statement of any person shall modify or otherwise affect the terms, conditions or specifications stated in this contract.  All modifications to the Contract must be made in writing by the parties.

1.5.	CONTRACT DOCUMENTS: The following documents shall comprise of the contract documents:

a. The Bidding Documents.

b. General Conditions.

c. Supplementary Conditions.

d. Technical Specifications.

e. Contract

2.	INVESTIGATION AND UTILITIES

2.1.	CONTRACTOR shall have the sole responsibility of satisfying itself concerning the nature and location of the Work and the general and local conditions, and particularly, but without limitation, with respect to the following:  those affecting transportation, access, disposal, handling and storage of materials; availability and quality of labor; water and electric power; availability and condition of roads; work area; living facilities; climatic conditions and seasons; physical conditions at the work-site and the project area as a whole; topography and ground surface conditions; nature and quantity of the surface materials to be encountered; subsurface conditions; equipment and facilities needed preliminary to and during performance of the Work; and all other costs associated with such performance.  The failure of CONTRACTOR to acquaint itself with any applicable conditions shall not relieve CONTRACTOR from any of its responsibilities to perform under the Contract Documents, nor shall it be considered the basis for any claim for additional time or compensation.

2.2.	CONTRACTOR shall locate all existing roadways, railways, drainage facilities and utility services above, upon, or under the Project Site, said roadways, railways, drainage facilities and utilities being referred to herein as the “Utilities”. CONTRACTOR shall contact the owners of all Utilities to determine the necessity for relocating or temporarily interrupting any Utilities during the construction of the Project. CONTRACTOR shall schedule and coordinate its Work around any such relocation or temporary service interruption. CONTRACTOR shall be responsible for properly shoring, supporting, and protecting all Utilities at all times during the course of the Work.

2.3	 The CONTRACTOR shall be responsible for applying for and obtaining all permits necessary for the work from the applicable government agencies, specifically Lee County, and the U.S. Coast Guard for the Notice to Mariners, as needed, unless otherwise obtained by the WCIND or Lee County. State and federal permits which have been obtained by WCIND are provided as part of these documents.

3.	PROJECT SCHEDULE AND CONTRACT TIME

3.1	The Work shall commence no sooner than September 24th, 2025. The Work shall be completed no later than November 1st, 2025. Time is of the essence throughout this Contract.

3.2.	The CONTRACTOR, within ten (10) business days after receipt of the Signed Contract, shall prepare and submit to the WCIND, for review and approval, a detailed progress schedule for the Project.  The progress schedule shall relate to all Work required by the Contract Documents and shall provide for expeditious and practicable execution of the Work within the Contract Time.  The Progress Schedule shall indicate the dates for starting and completing the various stages of the Work including mobilization and demobilization.

3.3.	The progress schedule shall be updated weekly by the CONTRACTOR.  All weekly updates to the progress schedule shall be subject to the WCIND’s review and approval.

3.4.	The CONTRACTOR shall document daily progress and coordination of all project construction monitoring requirements and complete and file all necessary daily reports with WCIND as called for in the Technical Specifications.

4.	PROGRESS PAYMENTS

4.1.	Prior to submitting the first monthly Application for Payment, CONTRACTOR shall submit to WCIND, for review and approval, a schedule of values based upon the Contract Price, listing the major elements of the Work and the dollar value for each element.  After its approval by the WCIND, this schedule of values shall be used as the basis for the CONTRACTOR’s monthly Applications for Payment.

4.2.	Prior to submitting first monthly Application for Payment, CONTRACTOR shall submit to the WCIND a complete list of all its proposed subcontractors and materialmen, showing the work and materials involved and the dollar amount of each proposed subcontract and purchase order.  In order to qualify as eligible for 60% mobilization, CONTRACTOR shall demonstrate that equipment, material and supervision is in place and construction is functional by dredging 200 cy and placement of that sand in the intended disposal area, or by the placement of a minimum of 15 tons of armor stone, including installation of foundation geotextile materials and bedding stone. After request for mobilization, the first Application for Payment for dredging or construction shall be submitted no earlier than thirty (30) days after the determination and acceptance of Mobilization.

4.3.	If payment is requested on the basis of materials and equipment not incorporated into the Project, but delivered and suitably stored at the site or at another location agreed to by WCIND in writing, the Application for Payment shall also be accompanied by a bill of sale, invoice or other documentation warranting that the WCIND has received the materials and equipment free and clear of all liens, charges, security interests and encumbrances, that the materials meet the specifications along with evidence that the materials and equipment are covered by appropriate property insurance and other arrangements to protect the WCIND’s interest therein, all of which shall be subject to the WCIND’s satisfaction.

4.4.	CONTRACTOR shall submit its monthly Application for Payment to the WCIND on or before the 25th day of each month for work performed during the previous month.  Invoices received after the 25th day of each month shall be considered for payment as part of the next month’s application.  Within ten (10) calendar days after receipt of each Application for Payment, the WCIND shall either:

4.4.1.	indicate approval of the requested payment;

4.4.2.	indicate approval of only a portion of the requested payment, stating in writing reasons therefore;

4.4.3.	return the Application for Payment to the CONTRACTOR indicating, in writing, the reason for refusing to approve payment; or

4.4.4.    in the event of a total denial and return of the Application for Payment by the WCIND, the CONTRACTOR may make the necessary corrections and resubmit the Application for Payment.  The WCIND shall, within thirty (30) calendar days after the WCIND’s approval of an Application for Payment, pay the CONTRACTOR the amounts so approved, provided, however, in no event that the WCIND is obligated to pay any amount greater than that portion of the Application for Payment approved by the WCIND.

4.5.	The WCIND shall retain five percent (5%) of the gross amount of each monthly payment request or five (5%) of the portion thereof approved by the WCIND for payment, whichever is less.  Such sum shall be accumulated and not released to CONTRACTOR until final payment is due upon final acceptance of project by WCIND.

4.6.	Monthly payments to CONTRACTOR shall in no way imply, or otherwise be considered approval or acceptance of CONTRACTOR’s work.

5.	PAYMENTS WITHHELD

5.1.	The WCIND may decline to approve any Application for Payment, or portions thereof, because of subsequently discovered evidence or subsequent inspections.  The WCIND may nullify the whole or any part of any approval for payment previously issued and the WCIND may withhold any agreement between the WCIND and CONTRACTOR, to such extent as may be necessary in the WCIND’s opinion to protect it from loss because of:

5.1.1.	Defective Work not remedied;

5.1.2.	Third party claims filed or reasonable evidence indicating probable filing of such claims;

5.1.3.	Failure of CONTRACTOR to make payment properly to subcontractors or for labor, materials or equipment;

5.1.4.	Reasonable doubt that the Work can be completed for the unpaid balance of the Contract Amount;

5.1.5.	Reasonable indication that the Work will not be completed within the Contract Time;

5.1.6.	Unsatisfactory prosecution of the Work by the CONTRACTOR, or

5.1.7.	Any other material breach of the Contract Documents.

  - If these conditions in Subsection 5.1 are not remedied or removed, the WCIND may, after three (3) days written notice, rectify the same at CONTRACTOR’s expense.  The WCIND also may offset against any sums due CONTRACTOR the amount of any liquidated or unliquidated obligations of CONTRACTOR whether relating to or arising out of this Agreement or any other agreement between CONTRACTOR and the WCIND.

6.	FINAL PAYMENT

6.1.	The WCIND shall make final payment to CONTRACTOR within thirty (30) calendar days after:

6.1.1	The Work is finally inspected and accepted by the WCIND, provided that CONTRACTOR first, and as an explicit condition precedent to the accrual of CONTRACTOR’s right to final payment, shall have furnished the WCIND with any and all documentation that may be required by the Contract Documents and the WCIND, and

6.1.2	The Work is inspected, and final approval is given by all applicable government agencies, as deemed necessary.

6.2.	CONTRACTOR’s acceptance of final payment shall constitute a full waiver of any and all claims by CONTRACTOR against the WCIND arising out of this Agreement or otherwise relating to the Project, except those previously made in writing and identified by CONTRACTOR as unsettled at the time of the final Application for Payment.  Neither the acceptance of the Work nor payment by the WCIND shall be deemed to be a waiver of the WCIND’s right to enforce any obligations of CONTRACTOR hereunder or to the recovery of damages for defective Work not discovered by the WCIND at the time of final inspection.

7.	CONTRACT TIME EXTENSIONS

7.1.	CONTRACTOR shall be solely responsible for all construction means, methods, techniques, sequences, and procedures, as well as coordination of all portions or the Work under the Contract Documents, and the coordination of the WCIND’s suppliers and CONTRACTORs.

7.2.	Should CONTRACTOR be obstructed or delayed in the prosecution or completion of the Work as a result of unforeseeable causes beyond the control of CONTRACTOR, and not due to its fault or neglect, including but not restricted to acts of God or of the public enemy, acts of government, fires, floods, epidemics, quarantine regulation, strikes or lockouts, CONTRACTOR shall notify the WCIND in writing within forty-eight (48) hours after the commencement of such delay, stating the cause or causes thereof, or be deemed to have waived any right which CONTRACTOR may have had to request a time extension.

7.3.	No interruption, interference, inefficiency, suspension or delay in the commencement or progress of the Work from any cause whole or in part, shall relieve CONTRACTOR of his duty to perform or give rise to any right to damages or additional compensation from the WCIND.  CONTRACTOR expressly acknowledges and agrees that it shall receive no damages for delay.  CONTRACTOR’s sole remedy, if any, against the WCIND will be the right to seek an extension to the Contract Time; provided, however, the granting of any such time extension shall not be a condition precedent to the aforementioned “No Damage for Delay” provision. This paragraph shall expressly apply to claims for early completion, as well as to claims based on late completion.

7.4.	The performance of work under the contract may be terminated by the WCIND in whole or in part whenever the WCIND determines that termination is in the WCIND's best interest.  Any such termination shall be affected by the delivery to the CONTRACTOR of a written notice of termination of at least fifteen (15) days before the date of termination, specifying the extent to which performance of the work under the contract is terminated and the date upon which such termination becomes effective.  After receipt of a notice of termination, except as otherwise directed, the CONTRACTOR shall stop work on the date of the receipt of the notice or other date specified in the notice; place no further orders or subcontracts for materials, services or facilities except as necessary for completion of such portion of the work not terminated; terminate all vendors and subcontracts; and settle all outstanding liabilities and claims.

7.5.	The WCIND reserves the right to terminate the contract if the WCIND determines that the CONTRACTOR has failed to perform satisfactorily the work required, as determined by the WCIND.  In the event the WCIND decides to terminate the contract for failure to perform satisfactorily, the WCIND shall give to the CONTRACTOR at least fifteen (15) days written notice before the termination takes effect.  The fifteen-day period will begin upon the mailing of notice by the WCIND.  If the CONTRACTOR fails to cure the default within the fifteen (15) days specified in the notice and the contract is terminated for failure to perform satisfactorily, the CONTRACTOR shall be entitled to receive compensation for all reasonable, allocable and allowable contract services satisfactorily performed by the CONTRACTOR up to the date of termination that were accepted by the WCIND prior to the termination.  In the event the WCIND terminates the contract because of the default of the CONTRACTOR, the CONTRACTOR shall be liable for all excess costs that the WCIND is required to expend to complete the work under contract.

8.	CHANGES IN THE WORK

8.1.	The WCIND shall have the right at any time during the progress of the Work to increase or decrease the Work.  Promptly after being notified of a change, CONTRACTOR shall submit an itemized estimate of any cost or time increases or savings it foresees as a result of the change.  Except in an emergency endangering life or property, or as expressly set forth herein, no addition or changes to the Work shall be made except upon written order of the WCIND, and the WCIND shall not be liable to the CONTRACTOR for any increased compensation without such written order.

9.	CLAIMS AND DISPUTES

9.1.	A claim is a demand or assertion by one of the parties seeking an adjustment or interpretation of the terms of the Contract Documents, payment of money, extension of time or other relief with respect to the terms of the Contract Documents.  The term “Claim” also includes other disputes and matters in question between the WCIND and CONTRACTOR arising out of or relating to the Contract Documents. The responsibility to substantiate a Claim shall rest with the party making the Claim.

9.2.	Claims by the CONTRACTOR shall be made in writing to the WCIND within forty-eight (48) hours after the first day of the event giving rise to such Claim or else the CONTRACTOR shall be deemed to have waived the Claim.  Written supporting data shall be submitted to the WCIND within fifteen (15) calendar days after the occurrence of the event, unless the WCIND grants additional time in writing, or else the CONTRACTOR shall be deemed to have waived the Claim.

9.3.	The CONTRACTOR shall proceed diligently with its performance as directed by the WCIND, regardless of any pending claim, action, suit or administrative proceeding, unless otherwise agreed to by the WCIND in writing.  The WCIND shall continue to make payments in accordance with the Contract Documents during the pendency of any Claim.

10.	COMPLIANCE WITH LAWS

10.1.	CONTRACTOR agrees to comply, at its own expense, with all federal, state and local laws, codes, statutes, ordinances, rules, regulations and requirements applicable to the Project, including but not limited to those dealing with taxation, worker’s compensation, equal employment and safety (including, but not limited to, the Trench Safety Act, Chapter 553, Florida Statutes).  If CONTRACTOR observes that the Contract Documents are at variance therewith, it shall promptly notify the WCIND in writing.

11.	CLEANUP AND PROTECTIONS

11.1.	CONTRACTOR agrees to keep the Project Site including the staging area(s) clean at all times of debris, rubbish and waste materials arising out of the Work. At the completion of the Work, CONTRACTOR shall remove all debris, rubbish and waste materials from and about the Project Site and staging area, as well as all tools, appliances, construction equipment and machinery and surplus materials, and shall leave the Project Site and staging area clean and ready for occupancy by and to the satisfaction of the WCIND. CONTRACTOR shall use and maintain signage and fencing to secure the area of Work to keep people outside of the Project Work area during construction.

12.	ASSIGNMENT

12.1.	CONTRACTOR shall not assign this Agreement or any part thereof, without the prior consent in writing of the WCIND.  If CONTRACTOR does, with approval, assign this Agreement or any part thereof, it shall require that its assignee be bound to it and assume toward CONTRACTOR all of the obligations and responsibilities that CONTRACTOR has assumed toward the WCIND.

13	PERMITS

13.1.	CONTRACTOR is responsible for acquiring all necessary local permits and fees associated with the local permits and coordination with the U.S. Coast Guard. WCIND or Lee County is responsible for obtaining the required State DEP and Federal USACE regulatory permits. CONTRACTOR is required to maintain compliance with all relevant local, state and federal authorizations.

14.	TERMINATION FOR DEFAULT

14.1.	CONTRACTOR shall be considered in material default of the Agreement and such default shall be considered cause for the WCIND to terminate the Agreement, in whole or in part, as further set forth in this Section, if CONTRACTOR: (1) fails to begin the Work under the Contract Documents within the time specified herein; or (2) fails to properly and timely perform the Work as directed by the WCIND or as provided for in the approved Progress Schedule; or (3) performs the Work unsuitably or neglects or refuses to remove materials or to correct or replace such Work as may be rejected as unacceptable or unsuitable; or (4) discontinues the prosecution of the Work; or (5) fails to resume Work which has been suspended within a reasonable time after being notified to do so; or (6) becomes insolvent or is declared bankrupt, or commits any act of bankruptcy; or (7) allows any final judgment to stand against it unsatisfied for more than ten (10) days; or (8) makes an assignment for the benefit of creditors; or (9) fails to obey any applicable codes, laws, ordinances, rules or regulations with respect to the Work; or (10) materially breaches any other provision of the Contract Documents.

14.2.	The WCIND shall notify CONTRACTOR in writing of CONTRACTOR’s default(s).  If the WCIND determines that CONTRACTOR has not remedied and cured the default(s) within seven (7) calendar days following receipt by CONTRACTOR of said written notice, then the WCIND, at its option, without releasing or waiving its rights and remedies against the CONTRACTOR’s sureties and without prejudice to any other right or remedy it may be entitled to hereunder or by law, may terminate CONTRACTOR’s right to proceed under the Agreement, in whole or in part, and take possession of all or any portion of the Work and any materials, tools, equipment, and appliances of CONTRACTOR, take assignments of any of CONTRACTOR’s subcontracts and purchase orders, and complete all or any portion of CONTRACTOR’s Work by whatever means, method or agency which the WCIND, in is sole discretion, may choose.

14.3.	If the WCIND deems any of the foregoing remedies necessary, CONTRACTOR agrees that it shall not be entitled to receive any further payments hereunder until after the Project is completed.  All monies expended and all of the costs, losses, damages and extra expenses, including all management, administrative and other overhead and other direct and indirect expenses (including WCIND and attorney’s fees) or damages incurred by the WCIND incident to such completion, shall be deducted from the Contract Amount. CONTRACTOR agrees to pay promptly to the WCIND on demand the full amount (including appeals) and interest thereon at the maximum legal rate of interest until paid.  If the unpaid balance of the Contract Amount exceeds all such costs, expenditures and damages incurred by the WCIND to complete the Work, such excess shall be paid to the CONTRACTOR.  The amount to be paid to the CONTRACTOR, shall be approved by the WCIND, upon application, and this obligation for payment shall survive termination of the Agreement.

14.4.	The liability of CONTRACTOR hereunder shall extend to and include the full amount of any and all sums paid, expenses and losses incurred, damages sustained, and obligations assumed by the WCIND in good faith under the belief that such payments or assumptions were necessary or required, in completing the Work and providing labor, materials, equipment, supplies, and other items therefore or re-letting the Work, and in settlement, discharge or compromise of any claims, demands suits, and judgments pertaining to or arising out of the Work hereunder.

15.	TERMINATION FOR CONVENIENCE AND RIGHT OF SUSPENSION

15.1.	The WCIND shall have the right to terminate this Agreement without cause upon five (5) calendar days written notice to CONTRACTOR.  In the event of such termination for convenience, CONTRACTOR’s recovery against the WCIND shall be limited to that portion of the Contract Amount earned through the date of termination, together with any retainage withheld and reasonable termination expenses incurred, but CONTRACTOR shall not be entitled to any other or further recovery against the WCIND, including, but not limited to, damages or any anticipated profit on portions of the Work not performed.

15.2.	The WCIND shall have the right to suspend all or any portions of the Work upon giving CONTRACTOR not less than seven (7) calendar days’ prior written notice of such suspension.  If all or any portion of the Work is so suspended, CONTRACTOR’s sole and exclusive remedy shall be to seek an extension of time to its schedule in accordance with the procedures set forth in the Contract Documents.  In no event shall the CONTRACTOR be entitled to any additional compensation or damages beyond compensation for costs of materials delivered to site.  Provided, however, if the ordered suspension exceeds six (6) months, the CONTRACTOR shall have the right to terminate the Agreement with respect to that portion of the Work which is subject to the ordered suspension.

15.3 	Notwithstanding the notice requirements of Sections 15.1 and 15.2 above, the WCIND may suspend, or terminate this contract with no advanced notice to the CONTRACTOR if:

15.3.1 	The license of the CONTRACTOR, or a subcontractor performing work under this contract, which is required to perform the work, lapses, or is otherwise terminated, suspended or revoked while the CONTRACTOR is performing the Work;

15.3.2. 	Any policy of insurance required under this contract lapses, is terminated, suspended or is revoked while the CONTRACTOR is performing the Work; or

15.3.3 	The WCIND determines, in its sole discretion that the CONTRACTOR, or subcontractors, are performing in such a manner so as to provide an unreasonable risk of personal injury or property damage.

15.4.	The WCIND shall, throughout the life of the contract, have the right of reasonable rejection and approval of staff or subcontractors assigned to the work by the CONTRACTOR.  If the WCIND reasonably rejects staff or subcontractors, the CONTRACTOR must provide replacement staff or subcontractors satisfactory to the WCIND in a timely manner and at no additional cost to the WCIND.  The day-to-day supervision and control of the CONTRACTOR’s employees and subcontractors is the responsibility solely of the CONTRACTOR.

16.	COMPLETION

16.1.	When applicable, phases of the entire Work (as designated in writing by the WCIND) are ready for its intended use, CONTRACTOR shall notify the WCIND in writing that the designated Phase of Work is substantially complete and request that the WCIND issue a Certificate of Substantial Completion (or Certificate of Partial Substantial Completion).  In all cases, work certified to be completed by the CONTRACTOR shall be supported by certified surveys coordinated with WCIND.  Refer to Technical Specifications Section for Record Drawings and Daily Reports.  Within a reasonable time thereafter, the WCIND and CONTRACTOR shall inspect the designated Phase of Work to determine the status of completion. If the WCIND does not consider the Work (or designated phase) substantially complete, the WCIND shall notify CONTRACTOR in writing giving the reasons why.  If the WCIND considers the Work (or designated phase) substantially complete, the WCIND shall prepare and deliver to CONTRACTOR a Certificate of Substantial Completion (or Certificate of Partial Substantial Completion) which shall fix the date of Substantial Completion for the designated Phase of Work and include a tentative punch list of items to be completed or corrected by CONTRACTOR before final payment.  The WCIND shall have the right to exclude CONTRACTOR from the Work and Project Site (or designated portion thereof) after the date of Substantial Completion, but the WCIND shall allow CONTRACTOR reasonable access to complete or correct items on the tentative punch list.

16.2.	Upon receipt of written certification by CONTRACTOR that a designated Phase of Work is completed in accordance with the Contract Documents and is ready for final inspection and acceptance and upon receipt of a final Application for Payment, the WCIND will make such inspection and, if they find the designated Phase of Work acceptable and fully performed under the Contract Documents, the WCIND shall promptly issue a final Certificate for Payment, recommending that, on the basis of his observations and inspection, and the CONTRACTOR’s certification that the designated Phase of Work has been completed in accordance with the terms and conditions of the Contract Documents, that the entire balance found to be due CONTRACTOR is due and payable.  Neither the final payment nor the retainage for the designated Phase of Work shall become due and payable until CONTRACTOR submits: all survey information and supporting data establishing payment or satisfaction of all obligations, such as receipt, releases and waivers of liens, arising out of the Contract Documents, to the extent and in such form as may be designated by the WCIND.  Unless and until the WCIND is completely satisfied with the designated Phase of completed Work, neither the final payment nor the retainage shall become due and payable.

17.	WARRANTY

17.1.	CONTRACTOR shall obtain and assign to Lee County all express warranties given to CONTRACTOR or any subcontractors by any materialmen supplying materials, equipment or fixtures to be incorporated into the project.  CONTRACTOR warrants to the WCIND and Lee County that any materials and equipment furnished under the Contract Documents shall be new unless otherwise specified, and that all Work shall be of good quality, free from all defects and in conformance with the Contract Documents.  CONTRACTOR further warrants to the WCIND that all materials and equipment furnished under the Contract Documents shall be applied, installed, connected, erected, used, cleaned and conditioned in accordance with the instructions of the applicable manufacturers, fabricators, suppliers or processors except as otherwise provided for in the Contract Documents. If, within one (1) year after completion, any Work is found to be defective or not in conformance with the Contract Documents, CONTRACTOR shall correct it promptly after receipt of written notice from the WCIND.  CONTRACTOR shall also be responsible for any pay for replacement or repair of adjacent materials or Work which may be damaged as a result of such replacement or repair.  These warranties are in addition to those implied warranties to which Lee County is entitled as a matter of law.

18.	TESTS AND INSPECTIONS

18.1.	The WCIND, its respective representatives, agents, and governmental agencies with jurisdiction over the Project shall have access at all time to the Work, whether the Work is being performed on or off of the Project Site, for their observation, inspection, and testing. CONTRACTOR shall provide proper, safe conditions for such access.  CONTRACTOR shall provide WCIND with timely notice of readiness of the Work for all required inspections, tests or approvals and shall provide transport as necessary for collecting required data.

18.2.	If the Contract Documents or any codes, laws, ordinances, rules or regulations of any public authority having jurisdiction over the Project require any portion of the Work to be specifically inspected, tested or approved, CONTRACTOR shall assume full responsibility, therefore, and pay all costs in connection therewith, and furnish WCIND the required certificates of inspection, testing, or approval.  All inspections, tests or approvals shall be performed in a manner and by organizations acceptable to the WCIND.

18.3.	If any Work that is to be inspected, tested or approved is covered without written concurrence from the WCIND, such Work must, if requested by WCIND, be uncovered for observation.  Such uncovering shall be at CONTRACTOR’s expense unless CONTRACTOR has given WCIND timely notice of CONTRACTOR’s intention to cover the same and WCIND has not acted with reasonable promptness to respond to such notice.  If any Work is covered contrary to written directions from WCIND, such Work must, if requested by WCIND, be uncovered for WCIND’s observation and be replaced at CONTRACTOR’s sole expense.

18.4.	Neither observations nor other actions by the WCIND, nor inspections, tests or approvals by others, shall relieve CONTRACTOR from CONTRACTOR’s obligations to perform the Work in accordance with the Contract Documents.

19.	DEFECTIVE WORK

19.1.	Work not conforming to the requirements of the Contract Documents shall be deemed defective Work.  If required by WCIND, CONTRACTOR shall correct all defective Work, whether or not fabricated, installed, or completed, or if the defective Work has been rejected by WCIND, remove it from the site and replace it with not defective Work. CONTRACTOR shall bear all direct, indirect and consequential costs of such correction or removal (including, but not limited to fees and charges of WCINDs, architects, attorneys and other professionals) made necessary thereby, and shall hold the WCIND harmless for same.

19.2.	If the WCIND considers it necessary or advisable that covered Work be observed by WCIND or inspected or tested by others, CONTRACTOR, at the WCIND’s request, shall uncover, expose, or otherwise make available for observation, inspection or tests as the WCIND may require, that portion of the Work in question, furnishing all necessary labor, material and equipment.  If it is found that such Work is defective, CONTRACTOR shall bear all direct, indirect and consequential costs of such uncovering, exposure, observation, inspection and testing and of satisfactory reconstruction (including, but not limited to, fees and charges of WCINDs, architects, attorneys and other professionals), and the WCIND shall be entitled to an appropriate decrease in the Contract Amount.  If, however, such Work is not found to be defective, CONTRACTOR shall be allowed an increase in the Contract Amount and/or an extension to the Contract Time, directly attributable to such uncovering, exposure, observation, inspection, testing and reconstruction.

19.3.	If any portion of the Work is defective, or CONTRACTOR fails to supply sufficient skilled workers with suitable materials or equipment, or fails to finish or perform the Work in such a way that the completed Work will conform to the Contract Documents, WCIND may order CONTRACTOR to stop the Work, or any portion thereof, until the cause for such order has been eliminated; however, this right of the WCIND to stop the Work shall not give rise to any duty on the part of the WCIND to exercise this right for the benefit of CONTRACTOR or any other party.

19.4.	Should the WCIND determine, at its sole opinion, it is in the WCIND’s best interest to accept defective Work, the WCIND may do so.  CONTRACTOR shall bear all direct, indirect and consequential costs attributable to the WCIND’s evaluation of and determination to accept defective Work.  If such determination is rendered prior to final payment, a Change Order shall be executed evidencing such acceptance of such defective Work, incorporating the necessary revisions in the Contract Documents and reflecting an appropriate decrease in the Contract Amount.  If the WCIND accepts such defective Work after final payment, CONTRACTOR shall promptly pay the WCIND an appropriate amount to adequately compensate the WCIND for its acceptance of the defective Work.

19.5.	If CONTRACTOR fails, within a reasonable time after the written notice from the WCIND, to correct defective Work or to remove and replace rejected defective Work as required by WCIND, or if CONTRACTOR fails to perform the Work in accordance with the Contract Documents, or if CONTRACTOR fails to comply with any of the provisions of the Contract Documents, the WCIND may, after seven (7) days written notice to CONTRACTOR, correct and remedy any such deficiency. The WCIND, in its sole and absolute discretion, shall determine the amount of time which is reasonably necessary for the CONTRACTOR to correct, remove or replace defective Work.  To the extent necessary to complete corrective and remedial action, the WCIND may exclude CONTRACTOR from any or all of the Project Site, take possession of all or any part of the Work, and suspend CONTRACTOR’s services related thereto, take possession of CONTRACTOR’s tools, appliances, construction equipment and machinery at the Project Site and incorporate in the Work all materials and equipment stored at the Project Site or for which the WCIND has paid CONTRACTOR but which are stored elsewhere.  CONTRACTOR shall allow the WCIND and its respective representatives, agents, and employees such access to the Project Site as may be necessary to enable the WCIND to exercise the rights and remedies under this paragraph.  All direct, indirect and consequential costs of the WCIND in exercising such rights and remedies shall be charged against CONTRACTOR, and a Change Order shall be issued, incorporating the necessary revisions to the Contract Documents, including an appropriate decrease to the Contract Amount.  Such direct, indirect and consequential costs shall include, but not be limited to, fees and charges of WCINDs, architects, attorneys and other professionals, all court costs and all costs of repair and replacement or work of others destroyed or damaged by CONTRACTOR shall not be allowed an extension of the Contract Time because of any delay in performance of the Work attributable to the exercise by the WCIND of the WCIND’s rights and remedies hereunder.

20.	SUPERVISION AND SUPERINTENDENTS

20.1.	CONTRACTOR shall plan, organize, supervise, schedule, monitor, direct and control the Work competently and efficiently, devoting such attention thereto and applying such skills and expertise as may be necessary to perform the work in accordance with the Contract Documents.  CONTRACTOR shall be responsible to see that the finished work complies accurately with the Contract Documents.  CONTRACTOR shall keep on the Work at all times during its progress a competent resident superintendent, who shall not be replaced without prior written notice to the WCIND except under extraordinary circumstances. The superintendent shall be CONTRACTOR’s representative at the Project Site and shall have authority to act on behalf of CONTRACTOR.  All communications given to the superintendent shall be as binding as if given to the CONTRACTOR.  The WCIND shall have the right to direct CONTRACTOR to remove and replace its Project superintendent, with or without cause.

20.2 	The WCIND, as designated by Lee County, shall have the authority to act on behalf of Lee County as specified in this Contract.

21.	PROTECTION OF WORK

21.1.	CONTRACTOR shall fully protect the Work from loss or damage and shall bear the cost of any such loss or damage until final payment has been made.  If CONTRACTOR or any one for whom CONTRACTOR is legally liable is responsible for any loss or damage to the Work, or other Work or materials of the WCIND or the WCIND’s separate CONTRACTORs, CONTRACTOR shall be charged with the same, and any monies necessary to replace such loss or damage shall be deducted from any amounts due CONTRACTOR.

21.2 	The WCIND shall have no responsibility to maintain or protect the property, equipment, material, or supplies of the CONTRACTOR or subcontractors while such property is located on the Project Site’s premises. The CONTRACTOR acknowledges that it is solely responsible for its own property. Nothing in this contract shall be construed to establish any bailment or create a bailor/bailee relationship amongst the parties.

21.3.	CONTRACTOR shall not load or permit any part of any structure to be loaded in any manner that will endanger the structure, nor shall CONTRACTOR subject any part of the Work or adjacent property to stresses or pressures that will endanger it.

21.4.	CONTRACTOR shall not disturb any benchmark established by the WCIND, or consultant on behalf of WCIND, with respect to the Project. If CONTRACTOR, or its subcontractors, agents or anyone for whom CONTRACTOR is legally liable, disturbs the WCIND’s benchmark, CONTRACTOR shall immediately notify the WCIND. The CONTRACTOR shall reestablish the benchmark using a professional surveyor and mapper registered in the State of Florida to the satisfaction of the WCIND; otherwise the WCIND shall reestablish the benchmark and CONTRACTOR shall be liable for all costs incurred by the WCIND associated therewith.

22.	EMERGENCIES

22.1.	In the event of an emergency affecting the safety or protection of persons or the Work or property at the Project Site or adjacent thereto, CONTRACTOR, without special instructions or authorization from the WCIND is obligated to act to prevent threatened damage, injury or loss.  CONTRACTOR shall give WCIND written notice within twenty-four (24) hours after the occurrence of the emergency, if CONTRACTOR believes that after the occurrence of the emergency any significant changes in the Work or variations from the Contract Documents have been caused thereby.  If the WCIND determines that a change in the Contract Documents is required because of the action taken in response to an emergency, a Change Order shall be issued to document the consequences of the changes or variations.  If CONTRACTOR fails to provide the forty-eight (48) hour written notice noted above, the CONTRACTOR shall be deemed to have waived any right it otherwise may have had to seek an adjustment to the Contract Amount or an extension to the Contract Time.

23.	USE OF PREMISES

23.1.	CONTRACTOR shall coordinate with the WCIND and under the direction of the WCIND shall confine all construction equipment, the storage of materials and equipment and the operations of workers to the Project Site and land and areas identified in and permitted by the Contract Documents and other lands and areas permitted by law, rights of way, permits and easements, and shall not unreasonably encumber the Project Site with construction equipment or other material or equipment.  CONTRACTOR shall assume full responsibility for any damage to any such land or area, or to Lee County or occupant thereof, or any land or areas contiguous thereto, resulting from the performance of the Work.

23.2 The WCIND may identify a “staging area” or “areas” for which the CONTRACTOR shall utilize to access the portions of the Project Site where the Work shall take place. The CONTRACTOR agrees to keep its equipment, material, supplies staff and employees (including that of subcontractors) in the staging area as necessary to avoid disruption and inconvenience to adjacent occupants and residents.  Should CONTRACTOR utilize areas not covered in the regulatory permits for staging, the CONTRACTOR is responsible for securing authorization to use those areas.

24.	SAFETY

24.1.	CONTRACTOR shall be responsible for initiating, maintaining and supervising all safety precautions and programs in connection with all designated Phases of the Work.  CONTRACTOR shall take all necessary precautions for the safety of, and shall provide the necessary protection to prevent damage, injury or loss to:

24.1.1	All employees on the Work and other persons and/or organizations who may be affected thereby;

24.1.2	All the Work and materials and equipment to be incorporated therein, whether in storage on or off the Project Site;

24.1.3	Other property on Project Site or adjacent thereto, including trees, shrubs, walks, pavements, roadways, structures, utilities and any underground structures or improvements not designated for removal, relocation or replacement in the Contract Documents; and

24.1.4	Boat traffic from collisions with pipelines, barges and other equipment associated with the project.  The area is heavily used by small to medium size recreational vessels and construction barges. If used, all pipeline shall be clearly marked to minimize the potential for boat strikes to the pipelines, submerged and floating. CONTRACTOR shall meet USCG standards for all buoys and markers along the pipeline. Due to high boat traffic on weekends, WCIND and CONTRACTOR shall develop a schedule considering safety to the public and CONTRACTOR based on the specific Phase of Work and Work Plan prepared by CONTRACTOR.

24.2	CONTRACTOR shall comply with all applicable codes, laws, ordinances, rules, and regulations of any public body having jurisdiction for the safety or persons or property or to protect them from damage, injury, or loss. CONTRACTOR shall erect and maintain all necessary safeguards for such safety and protection.  CONTRACTOR shall notify owners of adjacent property and of underground structures and improvements and utility owners when prosecution of the Work may affect them, and shall cooperate with them in the protection, removal, relocation or replacement of their property.  CONTRACTOR’s duties and responsibilities for the safety and protection of the Work shall continue until such time as the Work is completed and final acceptance of same by the WCIND has occurred.

24.3	CONTRACTOR shall designate a responsible representative at the Project Site whose duty shall be the prevention of accidents.  This person shall be CONTRACTOR’s superintendent unless otherwise designated in writing by CONTRACTOR to the WCIND.

25.	PROJECT MEETINGS

25.1.	Prior to the commencement of Work, the CONTRACTOR shall attend one mandatory preconstruction meetings to be scheduled by WCIND to include the WCIND and Lee County and others as appropriate to discuss the Progress Schedule, procedures for other submittals, for processing Applications for Payment, and to establish a working understanding among the parties as to the designated Phases of Work.  During the prosecution of the Work, the CONTRACTOR shall attend any and all meetings convened by the WCIND with respect to the Project, when directed to do so. Meetings shall be at least bi-weekly as scheduled and adjusted as needed by the WCIND.  CONTRACTOR shall have its subcontractors and suppliers attend all such meetings (including the preconstruction conference) as may be directed by the WCIND.

26.	HOURS OF WORK

26.1	Work will be completed during daylight hours Monday through Saturday unless directed specifically by WCIND and in compliance with Lee County, as appropriate.

27.	INSURANCE

#### 27.1	CONTRACTOR will purchase and maintain such insurance as will protect CONTRACTOR from claims under Worker’s Compensation laws, disability benefit laws or other similar employee benefit laws; from claims for damages because of bodily injury, occupational sickness or disease, or death of its employees including claims insured by usual personal injury, sickness and disease, or death of any person other than its employees including claims insured by usual personal injury liability coverage; and from claims for injury to or destruction of tangible property including loss of use resulting there from any and all of which may arise out of or result from CONTRACTOR’s operations under the Contract Documents, whether such operations be by itself or any Subcontractor or anyone directly or indirectly employed by any of them or for whose acts any of them may be legally liable.  This insurance shall be written for no less than the limits of liability specified in the Contract Documents or required by law, whichever is greater, and shall include contractual liability insurance.

#### 27.2	As a prerequisite to WCIND signing the Contract, CONTRACTOR will file with WCIND two (2) copies of a certificate of insurance acceptable to WCIND.

#### 27.3	The certificate of insurance will show the effectiveness of all required insurance for CONTRACTOR and for each of its subcontractors.  The certificate of insurance shall state that WCIND will be notified in writing at least fifteen (15) days prior to the cancellation of any policies required of CONTRACTOR, state that the coverage is primary, and shall be in the types and amounts stated in the Contract Documents.  Certificates should include producer’s phone number and reference the name of the Project.

#### 27.4	No work shall commence under this Contract until WCIND’s authorized representative has given written approval of the insurance certificates.

#### 27.5	The certificate of insurance must contain the following limits:

#### 27.5.1	Workers’ Compensation – Coverage to apply for all employees for Statutory Limits in compliance with the applicable state and federal laws.  The policy must include Employers’ Liability with a minimum limit of $500,000.00 for each accident.  The certificate shall include a waiver of subrogation from the carrier.  In addition, Worker’s Compensation coverage shall be endorsed to include federal Longshore and Harbor Workers’ Act coverage and Maritime Employers Liability (Jones Act) coverage with minimum limits of $500,000.00 per occurrence for employees working in, on, or near navigable waters.

#### 27.5.2	Commercial General Liability – Shall have minimum limits of $500,000.00 per occurrence.  Combined Single Limit for Bodily Injury Liability and Property Damage Liability.  This shall include Premises and/or Operations, Independent Contractors and Products and/or Completed Operations Broad Form Property Damage, XCU Coverage, and a Contractual Liability Endorsement.  Said coverage must be on an occurrence basis. WCIND, its Board members, officers and employees, and Lee County Board of County Commissioners, its officers and employees shall be included as an Additional Insured.

#### 27.5.3	Business Automobile Policy – Shall have minimum limits of $500,000.00 per occurrence.  Combined Single Limit for Bodily Injury Liability and Property Damage Liability.  This shall include Owned Vehicles, Hired and Non-Owned Vehicles, and Employees Non-Ownership and be based on an occurrence basis.

#### 27.5.4	Watercraft Liability or P&I – Shall have minimum limits of $500,000.00 per occurrence.  Combined Single Limit for Bodily Injury Liability and Property Damage Liability.  Said coverage must be on an occurrence basis.  WCIND, its Board members, and employees shall be included as an Additional Insured.

#### 27.6	It shall be the responsibility of CONTRACTOR to ensure that all subcontractors carry Workers’ Compensation, General Liability, and Automobile Liability in compliance with statutory limits.

#### 27.8	CONTRACTOR agrees that the requested insurance coverages are not intended to and shall not, in any manner, limit or reduce the liabilities and obligations assumed by CONTRACTOR, its agents, employees, subcontractors, etc.

28.	LAWS, ORDINANCES AND REGULATIONS

#### 28.1	The Work shall conform to the requirements of all local, state, and federal laws, ordinances, and regulations.  CONTRACTOR will be required to execute the sworn statement demonstrating that WCIND informed CONTRACTOR of the provisions of Section 287.133(2)(a), Florida Statutes, concerning public entity crimes, a form for which is attached.

#### 28.2	CONTRACTOR shall ensure that the Work is completed in a manner that complies with all permits specifically procured for this Project as well as all federal, state and local laws and regulations controlling the pollution of the environment.  CONTRACTOR shall have the necessary equipment and services of a qualified professional surveyor to verify dredging compliance with specified location and depths of dredging and placement of beach fill in accordance with the Contract Drawings.  CONTRACTOR shall take necessary precautions to prevent pollution of all bodies of water with sediment, fuels, oils, chemicals, or other harmful materials and to prevent adverse impacts to the native flora and fauna of the Project site.

#### 28.3	E-Verify. Pursuant to Section 448.095, Florida Statutes, CONTRACTOR and any subcontractor thereof shall comply with all federal immigration laws and regulations that relate to their employees including, but not limited to, registering with and using the E-Verify system. If CONTRACTOR enters into a contract with a subcontractor, the subcontractor must provide an affidavit to CONTRACTOR that states that the subcontractor does not employ any unauthorized alien in Florida or the United States. CONTRACTOR shall provide and maintain proof of compliance with this statute upon request. Notwithstanding, if WCIND has a good faith belief that CONTRACTOR has knowingly hired, recruited, or referred an alien who is not duly authorized to work by the immigration laws or the Attorney General of the United States for employment under this Agreement, WCIND shall terminate the Agreement. If WCIND has a good faith belief that a subcontractor performing work under this Agreement knowingly hired, recruited, or referred an alien who is not duly authorized to work by the immigration laws or the Attorney General of the United States for employment under this Agreement, WCIND shall promptly notify CONTRACTOR and order CONTRACTOR to immediately terminate the contract with the subcontractor. CONTRACTOR shall be liable for any additional costs incurred by WCIND as a result of the termination of the Agreement based on CONRACTOR’s failure to comply with the E-Verify requirements referenced herein.

#### 28.4	Public Records. CONTRACTOR agrees to comply with Florida’s public records law by keeping and maintaining public records that ordinarily and necessarily would be required by WCIND in order to perform the services under the Agreement by doing the following: upon the request of WCIND’s Custodian of Public Records, providing WCIND with copies of or access to public records on the same terms and conditions that WCIND would provide the records and at a cost that does not exceed the cost provided by Florida law; by ensuring that public records that are exempt or confidential and exempt from public records disclosure requirements are not disclosed except as authorized by law for the duration of the term of this Agreement and following completion of the Agreement if CONTRACTOR does not transfer the records to WCIND; and upon completion of the Agreement by transferring, at no cost, to WCIND all public records in possession of CONTRACTOR or by keeping and maintaining all public records required by WCIND to perform the services. If CONTRACTOR transfers all public records to WCIND upon completion of the Agreement, CONTRACTOR shall destroy any duplicate public records that are exempt or confidential and exempt from public records disclosure requirements. If CONTRACTOR keeps and maintains public records upon completion of the Agreement, CONTRACTOR shall meet all applicable requirements for retaining public records. All records stored electronically must be provided to WCIND, upon request from WCIND’s Custodian of Public Records, in a format that is compatible with the information technology systems of WCIND.

IF CONTRACTOR HAS QUESTIONS REGARDING THE APPLICATION OF CHAPTER 119, FLORIDA STATUTES, TO CONTRACTOR’S DUTY TO PROVIDE PUBLIC RECORDS RELATING TO THE AGREEMENT, CONTACT WCIND’S CUSTODIAN OF PUBLIC RECORDS, JUSTIN MCBRIDE, EXECUTIVE DIRECTOR, AT 200 E. MIAMI AVENUE, VENICE, FLORIDA 34285, (941) 485-9402, JUSTIN@WCIND.NET.

28.5	Convicted Vendors. CONTRACTOR has a continuous duty to disclose to WCIND if CONTRACTOR or any of its affiliates, as defined by Section 287.133,(1)(a), Fla. Stat., are placed on the convicted vendor list. Pursuant to Section 287.133(2)(a), Fla. Stat.: “A person or affiliate who has been placed on the convicted vendor list following a conviction for a public entity crime may not submit a bid, proposal, or rely on a contract to provide any goods or services to a public entity;[…] may not be awarded or perform work as a contractor, supplier, subcontractor, or consultant under a contract with any public entity; and may not transact business with any public entity in excess of the threshold amount provided in s. 287.017 for CATEGORY TWO for a period of 36 months following the date of being placed on the convicted vendor list.”

28.6	Scrutinized Companies. Section 287.135(2)(a), Florida Statutes, prohibits a company from bidding on, submitting a proposal for, or entering into or renewing a contract for goods or services of any amount if, at the time of contracting or renewal, the company is on the Scrutinized Companies that Boycott Israel List, created pursuant to Section 215.4725, Florida Statutes, or is engaged in a boycott of Israel. Section 287.135(2)(b), Florida Statutes, further prohibits a company from bidding on, submitting a proposal for, or entering into or renewing a contract for goods or services over one million dollars ($1,000,000) if, at the time of contracting or renewal, the company is on either the Scrutinized Companies with Activities in Sudan List or the Scrutinized Companies with Activities in the Iran Petroleum Energy Sector List, both created pursuant to Section 215.473, Florida Statutes, or the company is engaged in business operations in Cuba or Syria. CONTRACTOR hereby certifies that CONTRACTOR is not listed on any of the following: (i) the Scrutinized Companies that Boycott Israel List, (ii) Scrutinized Companies with Activities in Sudan List, or (iii) the Scrutinized Companies with Activities in the Iran Petroleum Energy Sector List. CONTRACTOR further hereby certifies that CONTRACTOR is not engaged in a boycott of Israel or engaged in business operations in Cuba or Syria. CONTRACTOR understands that pursuant to Section 287.135, Florida Statutes, the submission of a false certification may subject CONTRACTOR to civil penalties, attorney’s fees, and/or costs. CONTRACTOR further understands that any contract with WCIND for goods or services of any amount may be terminated at the option of WCIND if CONTRACTOR (i) is found to have submitted a false certification, (ii) has been placed on the Scrutinized Companies that Boycott Israel List, or (iii) is engaged in a boycott of Israel.

28.7	“Foreign Countries of Concern”. CONTRACTOR shall comply with the disclosure requirements set forth is Section 286.101(3)(a), Florida Statutes, which requires the following: “Any entity that applies to a state agency or political subdivision for a grant or proposes having a contract value of $100,000 or more shall disclose to the state agency or political subdivision any current or prior interest of, any contract with, or any grant or gift received from a ‘foreign country of concern’ if such interest, contract, grant or gift received from a ‘foreign country of concern’ if such interest, contract, grant or gift has a value of $50,000 or more and such 4 of 5 interest existed at any time or such contract, grant or gift was received or in force at any time during the previous five (5) years. Such disclosure shall contain the name and mailing address of the disclosing entity, the amount of the gift or the value of the interest disclosed, the applicable ‘foreign country of concern’ and, if applicable the date of termination of the contract or interest, the date of receipt of the grant or gift and the name of the agent or controlled entity that is the source or interest holder. Within one (1) year before applying for any grant or proposing any contract, such entity must provide a copy of such disclosure to the Department of Financial Services.” Pursuant to Section 268.101(7), Florida Statutes, “In addition to any fine assessed under [Section 286.101(7)(a), F.S.], a final order determining a third or subsequent violation by an entity other than a state agency or political subdivision shall automatically disqualify the entity from eligibility for any grant or contract funded by a state agency or any political subdivision until such ineligibility is lifted by the Administration Commission for good cause.”

29.	INDEMNIFICATION

#### 29.1	WCIND shall not be liable for any loss, injury, death or damage to persons or property, which at any time may be suffered or sustained by any person whatsoever arising from the negligent performance by CONTRACTOR and its employees and agents of its obligations under the provisions of this Agreement.  CONTRACTOR shall indemnify and hold harmless WCIND, its agents and employees, and Lee County and agents and employees against all claims, liabilities, loss, injury, death or damage whatsoever, including but not limited to attorney fees, on account or arising out of or resulting from any negligent act or omission of CONTRACTOR in performance of the Work.  WCIND and CONTRACTOR acknowledge that the first ten dollars ($10.00) of the compensation paid CONTRACTOR for its work hereunder shall be deemed specific consideration for this indemnification. CONTRACTOR shall fund the foregoing indemnification by providing the insurance coverages set forth in the Contract Documents.

30.	THIRD PARTY BENEFICIARIES

30.1	Neither WCIND nor CONTRACTOR intends to directly or substantially benefit a third party by this Contract.  Therefore, the parties agree that there are no third party beneficiaries to this Contract and that no third party shall be entitled to assert a right or claim against either of them based upon this Contract.

#### 31. 	CLEANING UP

#### 31.1	CONTRACTOR will keep all work areas including staging areas free from accumulations of waste materials, rubbish and other debris resulting from the Work.  During construction and upon completion, CONTRACTOR will remove all waste materials, rubbish, and debris from and about the Work areas as well as all tools, construction equipment and machinery, and surplus materials.

#### 31.2	CONTRACTOR will restore to an original condition those areas that were not designated for alteration by the Contract Documents, but became altered by the actions of CONTRACTOR or its Subcontractors during the course of the Work.

#### 31.3	If CONTRACTOR fails to clean up or restore areas as provided in the Contract Documents, WCIND may do so and the cost thereof shall be deducted from the final retainage due CONTRACTOR.

#### 32. 	RESPONSIBILITIES OF SCHEDULING WORK

#### 32.1	CONTRACTOR shall have a copy of all regulatory authorizations or permits on site at all times complete with all attachments, plans, specifications, and modifications.

#### 32.2	CONTRACTOR(s) will complete all dredging Work in accordance with the Contract Documents no later than February 1st, 2025.  Work shall commence no sooner than December 15, 2024.

32.3	WCIND shall prepare any agency-required Project Completion forms and shall file these forms in accordance with permit requirements after completion of the permitted construction activity for each designated Phase of Work as necessary.

SUPPLEMENTARY CONDITIONS TO

THE GENERAL CONDITIONS

The numbering of the items listed below refers to the applicable paragraph of the Standard General Conditions which is modified by these Supplementary Conditions.

SC-2.3	Lee County has obtained and provided regulatory authorization from the Florida Department of Environmental Protection (DEP) and the U.S. Army Corps of Engineers (USACE) for the Henley Canal Dredging.  All other regulatory approvals such as local building permits shall be the responsibility of the CONTRACTOR. CONTRACTOR shall be responsible for notification of the U.S. Coast Guard according to Coast Guard Regulations concerning marine construction activities.

SC-3.3	Daily Reports of Construction Operations will be provided directly to the WCIND within 24 hours of the daily completed activity.  If the report is not provided to an on-site representative of the WCIND. This daily report shall include a Daily Quality Control Report, and number of truck loads deposited at off load site. The preferred method of submittal is by e-mail. WCIND reserves the right to suspend construction if the CONTRACTOR's Daily Reports of Construction Operations are incomplete or overdue.

# TECHNICAL SPECIFICATIONS

WEST COAST INLAND NAVIGATION DISTRICT

HENLEY CANAL MAINTENANCE DREDGING

00 41 00 Bid Schedule	42

01 11 00 Summary of Work	43

01 20 00 Measurement and Payment	50

01 32 16 Construction Progress Schedule	53

01 33 00 Submittal Procedures	55

01 35 05 Environmental Protection	58

01 71 13 Mobilization and Demobilization	61

01 77 00 Closeout Procedures	62

02 21 00 Surveys	64

35 24 00 Dredging and Filling	68

APPENDICES

A - Florida Department of Environmental Protection Emergency Authorization OGC NO. 24-2222.

B - U.S. Army Corps of Engineers Permit File No. SAJ-2025-01041 (NW-SJF)

C – FWS Standard Manatee Conditions for In-Water Work &  NOAA Sea Turtle & Smalltooth Sawfish Construction Conditions

D – Survey Plan

E – Submittal Register

F- PDC’s for in water wok - JaxBo

The Engineering material and data contained in the Contract Drawings and Technical Specifications in relationship to the Henley Canal Maintenance Dredging were compiled under the responsible charge of the undersigned, whose seal as registered Professional Engineer is affixed below:

# SECTION 00 41 00

# BID SCHEDULE

PART 1 – GENERAL

1.01	SCOPE

- The project consists of the dredging, transportation, and disposal/beneficial reuse of approximately   1,850 cubic yards of material from approximately 800 lf (linear feet) of previously established navigation channels within Henley Canal, St. James City.  Actual dredge volumes will vary from estimates provided herein, as they are dependent on field conditions.

- The project will be awarded based on the lowest total bid amount presented by a qualified bidder.

- If the quantity of a unit-priced item in this contract is an estimated quantity which has been specifically identified as eligible for adjustments due to variations in estimated quantities, and the actual available quantity of the unit-priced item varies more than 25 percent (%) above or below the estimated quantity, an equitable adjustment in the contract price shall be made upon demand of either party. The equitable adjustment shall be based upon any increase or decrease in costs due solely to the variation above 125 percent or below 75 percent of the estimated quantity. If the quantity variation is such as to cause an increase in the time necessary for completion, the Contractor may request, in writing with the demand, an extension of time consistent with associated available quantity variation. This variation in estimated quantity (VEQ) clause does not apply to all bid items. It only applies to the available dredge and placement quantity as measured in cubic yards by hydrographic survey, in accordance with Section 01 20 00 Measurement and Payment.

- This bid shall be for a complete project and bid item prices shall include all components necessary for successful completion of the work as designed and specified.

- This Contract is solicited with bid items. Any bid price for items indicated above which are considered unbalanced in the opinion of WCIND, may be rejected. An unbalanced bid is one in which the cost for one or more bid items is considered significantly low and one or more bid items is significantly high.

# PART 2 – PRODUCTS (Not Used) PART 3 – EXECUTION (Not Used)

END OF SECTION 00 41 00

# SECTION 01 11 00

# SUMMARY OF WORK

PART 1		GENERAL 1.01	DESCRIPTION

- WCIND is soliciting licensed and qualified marine Contractors for the maintenance dredging of Henley Canal in St. James City, Lee County, Florida. The work consists of furnishing all labor, materials, equipment, and performing all tasks necessary for the excavation, handling, and disposal/reuse of accumulated sediments within the project area.

- The following general information is based on initial field surveys and permitting conditions. The project consists of dredging, transportation and disposal/beneficial reuse of approximately 1,850 cubic yards of material from approximately 800 lf of a previously established residential navigation channel.   Material is anticipated to consist of granular sediments (sand) and silts. The dredging footprint is continuous within the Henley Canal entrance channel with dredging plan dimensions varying by location, as described in the Contract Drawings. Generally, the design dredge template elevation is -5.0 feet Mean Low Water (MLW), with a 1-foot over-dredge tolerance. Typical dredge side-slopes shall be 3H:1V and the canal base width reduces from 50-ft to 20-ft in the work area. Material disposal shall be the Contractor’s responsibility, including any transfer sites, dewatering locations, and temporary stockpile facilities.

- WCIND has made initial arrangements for a material offload site and a final placement site; however, the Contractor shall be responsible for securing the sites. The Contractor shall provide a written agreement for use of any upland property at least 7 days prior to the pre-construction conference. The Contractor may choose to use alternate sites at their sole discretion. However, the Contractor shall assume all responsibilities and obtain all necessary approvals associated with any offload or disposal location. The Contractor shall be responsible for restoring the offload and final placement sites to the satisfaction of the property owner as a condition of Final Payment. This includes the removal of all temporary structures such as timber mats, fencing, and erosion control devices, and repair of any incidental damage to structures, equipment, paved surfaces, and vegetation that may occur during construction operations.

- The intent of the project is to remove accumulated sediments to the authorized design dredge depth throughout the proposed dredge areas and to transport for disposal/beneficial reuse the dredged materials within the approved area without impacting adjacent natural resources.

- Estimates show approximately 1,850 cubic yards (CY) of sandy/silty sediments could be removed from the dredge template. Actual quantities will be confirmed by detailed hydrographic surveys, performed by the Contractor, and approved by WCIND, prior to dredging.

- Underground utilities and improvements were not located as part of this bid solicitation. It will be the Contractor’s responsibility to coordinate these locations prior to construction.

- This work must be completed according to the plans and specifications within the time specified in the contract. The contractor must complete the work while maintaining compliance with the contract specifications, including state and federal permits or authorizations.

- The Contractor is solely responsible for all construction means, methods, techniques, and procedures including construction monitoring, contract compliance, and the sequence of the work.

- The Contractor shall be responsible for all turbidity or water quality monitoring and reporting required by the state and federal permits / authorizations provided for this project.

- The Contractor must comply with the applicable Florida Fish and Wildlife Conservation Commission (FWC) Standard Manatee Conditions for In-Water Work, and NOAA-NMFS sea turtle and smalltooth sawfish construction conditions as shown in Appendix C.

- The contractor must comply with all permit conditions referenced in the Florida Department of Environmental Protection Permit (attached) and the USACE Permit (attached).

# – ORDER OF WORK

- The order of work shall generally be:

  - Completion of all required pre-construction submittals and notifications.

  - The preparation of any required staging areas and any temporary dredged material handling sites, including all erosion and sedimentation controls prescribed as part of these technical specifications or permit authorizations.

  - Pre-dredge and pre-placement surveys.

  - The installation of turbidity controls and water quality sampling as required by permit, and commencement of dredging.

  - The order and progression of dredging and placement shall be determined in consultation with WCIND to conform to regulatory constraints while maximizing efficiency. Unless otherwise approved by WCIND, dredging may commence at either end of the work area. However, dredging activities must progress in a direct and continuous manner from the beginning point, through the work area. The Contractor shall not skip dredge sections without prior written approval. The Contractor shall resurvey (for the purpose of calculating pay volumes) any areas skipped, prior to returning to the areas for dredging. Failure to resurvey the section shall be grounds for denying a payment.

  - Post dredge surveys.

  - The deconstruction of temporary structures, cleanup, and restoration of the work area, including the final material placement site, staging areas, offloading sites, and any temporary dredged material handling site.

# – LAYOUT OF THE WORK

- The Contractor shall be responsible for continuously maintaining the position of the dredge and excavating and placement equipment within the prescribed dredging and placement limits. The Contractor shall continuously monitor water levels and depth of dredging to ensure that the designed template elevations are met. The Contractor shall have adequate personnel on site with the ability to set accurate controls for continual dredging operations.

- The following horizontal dredging and placement limits shall apply unless amended for a site-specific location in writing by WCIND and the Engineer:

  - The Contractor shall dredge only within the dredge areas shown in the Contract Drawings and the permitted dredging template dimensions.

  - The Contractor shall place material only within the approved disposal/reuse areas authorized by WCIND.

  - Mangrove: No mangroves shall be impacted. The Contractor shall maintain a 10-foot buffer from mangroves present around the project area.

  - Other Natural Resources: Contractor shall avoid damage to any natural resources outside of the dredge areas shown in the Contract Drawings.

- Vertical dredging limits are prescribed by regulatory authorizations, not to exceed elevation -5.0 feet (MLW datum) plus a 1-foot over-dredge tolerance.

- The Contractor shall be responsible for the layout of the work in accordance with the Contract Drawings.

- The Contractor is responsible for accurately dredging within the template, side-slopes, and maintaining setbacks as specified in Contract Drawings, specifications, and regulatory permits / authorizations.

# - OBSTRUCTION OF CHANNEL:

- The dredging operations shall not prohibit normal navigation. In cases where the Contractor’s equipment operation may temporarily obstruct navigation or endanger the passage of vessels, said equipment or operation shall be moved as soon as practical on the approach of any vessel to such extent as may be necessary to afford safe passage. When not in use, equipment shall be secured in a position where it does not impede navigation or access to navigational channels, docks, moorings, or other waterfront property.

- At no time shall the Contractor anchor or spud the equipment in a location that creates a hazard to navigation.

- All equipment shall be appropriately secured when not in use. The Contractor shall provide written authorization from the properly authorized owner or representative to WCIND and the Engineer authorizing use of any dock or pier prior to using said features.

- Upon completion of the work, the Contractor shall promptly remove equipment and aids for completing the work including, markers, buoys, scow barges, and turbidity curtains. (Note, completion of the work shall not be considered until WCIND acceptance of the Post Construction surveys.)

# – SITE CONDITIONS:

- The work is located in and adjacent to the Gulf of Mexico and therefore exposed to weather conditions which at times may include storms and rough sea conditions requiring temporary suspension of marine construction activities. Additionally, the work area may be subject to wakes generated by passing vessels. The Contractor is responsible for being familiar with these conditions and for taking these conditions under consideration during pricing and scheduling of work.

- It is the Contractor’s responsibility to take precautions to ensure that partially complete work is not subject to displacement or damage due to natural site conditions or vessel wakes. Should any such damage or displacement of partially completed work occur, the Contractor is responsible for repairing any such damage or displacement of partially completed work at no additional cost to WCIND. (This excludes any portion of the work previously surveyed by the Contractor post construction and accepted by WCIND as substantially complete. Note, progress payments shall not be considered as a form of acceptance.)

- A geotechnical exploration of subsurface conditions has not been conducted for the dredge site. The Contractor shall perform, at the Contractor’s expense, any such investigations that the Contractor deems necessary to verify sediment characteristics and dredge quantities.

- Information and data furnished or referred to herein are provided for the Contractor’s information. However, it is expressly understood that WCIND and Engineer shall not be responsible for any interpretation or conclusion made by the Contractor. It is the Contractor’s responsibility to be familiar with local conditions that may in any manner affect the performance of the work.

# - SITE PREPARATION:

- The sediments removed from the dredge template shall be immediately transported and placed in the placement area, per the technical specifications. No temporary storage of dredged materials is permitted without prior written approval from WCIND.

- The Contractor shall comply with all site preparation specified by regulatory permits / project approvals including erosion & sedimentation controls in the work area, the staging area, material placement sites, and any temporary dredged material handling site.

- Upon completion and acceptance of the dredging, the Contractor shall provide WCIND with documentation from the property owner that the site has been returned to an acceptable condition.

# - NOTICE TO MARINERS:

- The Contractor shall be responsible for notifying the Coast Guard in sufficient time to allow for publication of a notice to mariners. The Contractor shall provide evidence the Notice to Mariners  has been provided and accepted by the US Coast Guard at least 14 days prior commencing the work. The local Coast Guard District contact is:

7th Coast Guard District Brickell Plaza Federal Building

909 SE 1st Avenue, Room 406

Miami, Florida 33131-3028 Attn: (LMN)

Telephone: (305) 415-6750

Email: D07-SMB-D7-LNM@uscg.mil

- The Contractor shall obtain approval from the U.S. Coast Guard for all buoys, markers, and other dredging aids prior to installation. Dredging aids, lights or targets shall not be placed or colored in a manner that they will obstruct or be confused with navigation aids.

- All work vessels associated with the project shall display the correct and appropriate USCG approved day shapes and navigation lights to indicate the vessel’s navigation status.

# – ENVIRONMENTAL PROTECTION:

- The Contractor shall exercise due caution as not to damage existing vegetation along or near the shoreline, natural resources within and around the project area, access ways, handling areas, and staging areas. Any native vegetation or seagrass outside the dredged template damaged by the Contractor during the course of work shall be restored by the Contractor at the Contractor’s expense. Any and all mitigation efforts required for impacted seagrass damaged by the Contractor outside of the dredge areas, as shown on the plans, shall be the sole responsibility and expense of the Contractor.

- In order to ensure that manatees are not adversely affected by construction activities as described by these specifications, the Contractor is required to strictly adhere to the FWC Standard Manatee Construction Conditions for In-Water Work (2011) which identify specific requirements for the protection of manatees and all permit conditions.

- The Contractor will comply with the National Marine Fisheries Service’s “Sea Turtle and Smalltooth Sawfish Construction Conditions” dated March 23, 2006.

- The Contractor is responsible for the installation of floating turbidity barriers around the dredge and placement areas and adhering to all turbidity controls and monitoring as specified by regulatory permits /authorizations.

# – PERMITS:

- The Contractor will be provided the necessary permits / regulatory authorizations (Federal, State, and local) required to complete the project as detailed in the contract documents unless specifically referenced in the bid advertisement. The Contractor shall be responsible for securing any necessary permits at least 7 days prior to the Pre-Construction conference.

- Contractor shall conduct the work in accordance with the project authorizations and contract documents.  No deviations from the authorized plan shall be allowed without written consent from WCIND.

# - GENERAL CONSTRUCTION NOTES

- The Contractor shall check plans for conflicts and discrepancies prior to construction. The Contractor shall notify the Engineer of record of any conflict at least 7 days prior to the preconstruction conference.

- All elevations refer to MLW vertical datum as established by the National Oceanic and Atmospheric Administration (NOAA).

- The MLW datum conversion to the North American Vertical Datum of 1988 (NAVD88) is provided on the contract drawings for each work area according to data published by NOAA.

- The Contractor is responsible for maintaining horizontal and vertical accuracy during dredging. QA/QC procedures must be submitted at least 7 days prior to the pre-construction conference and approved by WCIND and Engineer.

- WCIND has performed a design survey that is included in the contract drawings. This design survey was used to calculate an estimated quantity of material to be dredged. This quantity is considered an estimate only. Payment for the dredging work shall be based on the actual volume upon survey verification of dredging, as identified by the final construction survey provided by the Contractor. The Contractor shall make an assessment of this and any other relevant information necessary, in the judgment of the Contractor, in determining the expected volume to be removed. All surveys, including interim surveys (necessary for interim pay requests) will be done by the Contractor at the Contractor’s expense. Complete survey requirements are provided in the specifications.

- The Contractor shall make a determination of the quantities of work required to complete the construction shown on the Contract Drawings. The Contractor shall also make an independent assessment of the site and work required prior to bidding and any discrepancies, errors or omissions, shall be brought to the attention of WCIND and Engineer a minimum of 10 working days before the bid due date.

- Under no circumstances will the use of explosives for excavation be permitted.

- Material removed from beyond the vertical or horizontal dredging limits of the design and overdredge templates as specified on the contract drawings shall be considered excessive dredging for which no payment shall be made. The Contractor shall be responsible for all Federal, State, and local regulatory permits, implications, violations, and/or fees as a result of excessive dredging.

- Contractor shall provide a plan for transportation and placement of sediment in the designated placement area. The plan shall include the transportation route, days and times of the transfer operations, number and size of trucks expected for the material transfer, number of loads per day expected, and the means and methods to prevent and clean material spills on the roadways. The plan shall be submitted to the Engineer of record and WCIND at least 7 days prior to the pre-construction conference for approval. Approval of the plan shall not obligate the Engineer or WCIND in any way and shall not alleviate the Contractor’s responsibility to avoid impacts or to restore any areas to their original condition upon the completion of construction activities.

- Any dredged materials deposited at locations other than as designated or approved by WCIND shall be considered misplaced material and shall not be paid for until the Contractor, at the Contractor’s expense, removes and re-deposits such misplaced material to the designated placement area or approved disposal site. The removal and the redeposit of the misplaced material and any necessary disposal site restoration work shall not be the basis for a time extension or additional compensation under this contract. (WCIND may withhold payment for any and all items of work until all known misplaced materials have been retrieved and deposited in the authorized placement area. Spillage of dredge material outside of the dredge area shall be considered misplaced material at the sole discretion of the Engineer or WCIND.)

- The Contractor is responsible for verifying the location of all underground utilities or other objects prior to commencing work at the site. Any utilities or other items damaged during construction shall be repaired by the Contractor at no cost to WCIND.

- Repair and replacement of all private and public property affected by this work shall be restored to a condition of equal to, or better than existing conditions at the sole expense of the Contractor.

- The Contractor is responsible for repairing any damage to existing facilities, above or below ground, which may occur as a result of the work performed by the Contractor at no cost to WCIND.

- All work performed shall comply with the regulations and ordinances of the various governmental agencies having jurisdiction over the work.

- All specifications and documents referred to shall be of latest revisions and/or latest edition unless otherwise noted.

- Contractor shall be responsible for the timely removal of any fugitive dust, sand, or debris which may be caused by the Contractor’s operations.

- It is the Contractor’s responsibility to become familiar with the permit, sampling, monitoring, and inspection requirements of the various governmental agencies.

- Construction traffic shall not impede the safe and efficient use of the surrounding roadways. The Contractor shall follow the FDOT standard indices 600 series for maintenance of traffic during construction.

- The Engineer of Record is the Engineer responsible for the design of the project Contact:

EOR                            Robert Neal, PE

Company                    Geosyntec Consultants, Inc.

Address                      2056 Vista Parkway, Suite 125

West Palm Beach, FL 33411

Telephone Number     561.659.0041

- Engineer of Record is also the Engineer hired to observe construction.

- Other contact information will be provided at the pre-construction conference.

- The Contractor shall not occupy private land outside of any easements or rights of way unless written authorization has been signed by WCIND. Prior to the use of private lands, the Contractor shall submit a copy of any agreement(s) to WCIND. All agreements shall include language granting the WCIND and Engineer unrestricted rights to access the property in association with the performance of their responsibilities concerning this project. In the event that the Contractor uses private property for any purpose without first having the necessary approvals from the WCIND, the WCIND will direct the Contractor to cease using such property immediately. Prior to application for final payment, the Contractor shall provide documentation from the owner of each piece of private property for which the Contractor occupied, with or without an agreement for use, or for which the WCIND has issued written notification to the Contractor, that each owner is satisfied with the manner in which the Contractor has restored the property. Final payment of or reduction in retainage shall not be paid until such documentation is received by the WCIND.

- Debris, such as stumps, rocks, rock fragments, roots, logs, trash, vegetation, etc. And any other objects (except archeological or historical resources) that exist within the project area or are unearthed during the dredging operations, shall be removed, transported, and disposed of at an appropriate disposal site and will not constitute a change of condition to the contract/agreement. Removal and disposal of debris will be the sole responsibility of the Contractor in its entirety. If archeological or historic resources are encountered the Contractor shall notify the WCIND immediately and stop work and move to a different work area. Work shall not resume in the work area containing the archeologic or historic resource until directed by the WCIND. Removal and disposal of debris and obstructions shall not be provided separately from payment. All costs associated with the required disposal of debris shall be included in the contract price for dredging.

- Special measures shall be taken to prevent bilge pump waste, or effluent, chemicals, fuels, oils, greases, and bituminous materials from entering the water.

- Disposal of any materials, wastes, effluent, trash, garbage oil, grease, chemical, etc., in and adjacent to the project site shall not be permitted. If any waste materials are dumped in unauthorized areas, the Contractor shall remove the material and restore the area to the original condition. If necessary, the contaminated ground shall be excavated, disposed of as directed by the Engineer of record, and replaced with suitable fill material.

- Contractor shall be responsible for the removal of any material that accumulates in the dredged channel or other areas as a result of the Contractor’s activity and/or operations.

- The work is to be completed within the area shown on the plans. If additional area is required for storage of equipment or materials, arrangements for such storage facilities shall be the responsibility of the Contractor. No staging, offloading, or parking may occur on vacant lots within the residential neighborhoods without written permission from the WCIND.

- Contractor shall coordinate temporary removal and reinstallation of all aids to navigation within the dredge template with the WCIND and USCG. No removal shall occur without prior written approval from WCIND.

# - SAFETY NOTES:

- It shall be the sole responsibility of the Contractor to comply with and enforce all applicable safety regulations. The information herein has been provided for the Contractor’s information only and does not imply that the WCIND, or the Engineer of record will inspect and/or enforce safety regulations.

- During the construction and/or maintenance of the project, all safety regulations are to be enforced. The Contractor shall be responsible for the control and safety of personnel. Labor safety regulations shall conform to the provisions set forth by the Occupational Safety and Health Administration (OSHA) in the federal register of the department of transportation.

- It is the Contractor’s responsibility to ensure that all personnel in the project area wear proper personal protection equipment, including but not limited to safety vests, hard hats, safety boots, eye protection, hearing protection, and personal floatation devices.

# - DEWATERING

- Dewatering of dredge material shall only occur within the material offloading site. Any leakage or material spillage occurring outside the offloading site shall be immediately cleaned at the first safe opportunity to do so. In no circumstance shall spilled material be left overnight outside of the offloading or final placement site.

# PART 2 – PRODUCTS (Not Used) PART 3 – EXECUTION (Not Used)

END OF SECTION 01 11 00

# SECTION 01 20 00

# MEASUREMENT AND PAYMENT

PART 1 – GENERAL

  - MEASUREMENT OF QUANTITIES

- All work completed under the Contract will be measured by the WCIND based on observed and/or measured progress of each item specified on the schedule of values. (Note the Contractor shall be responsible for providing pre and post construction surveys and daily reports as specified in the contract documents to enable the WCIND to calculate the quantity of work complete.)

- This contract is being awarded on the lowest base bid presented by qualified Contractors. Bid items will be paid on a lump sum cost or measured quantity unit price cost as identified in the description for each bid item.

- The lump sum and unit prices specified on the Bid Pricing Form shall include all costs necessary for the complete and successful completion of the project, including equipment, labor, direct charges, indirect charges, profit, incidental cost, taxes, and/or any other cost associated with that item, whether or not it is specifically identified in the plans or specifications. All appropriate costs shall be applied to the closest applicable item.

- The method of measurement and computations to be used in the determination of quantities of material furnished and of work performed under the Contract are identified in the description for each bid item.

- The term "lump sum," when used as an item of payment, will mean complete payment for the work described for that item.

- The term "unit price," when used as an item of payment, will mean complete payment for the work described for that item.

- An inspector designated by WCIND will observe the work. The inspector shall recommend if the observed work has been completed in accordance with the contract documents.

- The Contractor is responsible for all work until it is inspected and accepted by the WCIND. This includes replacing or repairing damages from wind, waves, and storms to the satisfaction of the Engineer and WCIND.

- All allowable payable percentages listed in the following bid item descriptions do not account for retainage.

- Payment will not be made for work done in any Acceptance Section (as designated by the WCIND) until the full depth required under the contract is secured in the whole of such Acceptance Section.

- An Acceptance Section shall be the lesser of 200-ft of channel or the complete work area.

# BID ITEMS

# The Contractor shall complete each item in the schedule to encompass the work described below. If an item of work has not been described appropriately in the bid schedule, the bid prices for said work shall be included in the bid price for the closest item of work shown in the bid schedule.

- GENERAL ITEMS

  - Mobilization/Demobilization

    - This bid item shall include all costs associated with the mobilization and demobilization of laborers and equipment for performance of the work and all costs associated with the preparatory work and operations necessary in mobilizing and demobilizing the dredge, dredge support equipment, boats, and equipment for the transportation of dredged material to the disposal/beneficial reuse site. In addition, the cost required plans and submittals, preconstruction photographs, and any other pre- construction expenses necessary for the start of work, and post-construction expenses necessary for closeout shall also be included in this section. The cost of any items or work not included under a similar lump sum or unit price bid on the Bid Pricing Form shall be included as part of the lump sum price for Mobilization and Demobilization. The price for this Bid Item shall not exceed 15% of the Total Bid price.

    - The work specified under this section shall be paid for at the Contract lump sum price with 60% allowable at the observed dredge and placement of 100 cubic yards within the final placement site, as estimated by the Engineer. The remaining 40% shall be allowable after Final Acceptance of the project by the WCIND.

  - Bonds and Insurance

    - This bid item shall include all costs associated with providing the required bid bond, performance bond, and payment bond necessary to conduct the work. All costs associated with providing the necessary insurance requirements shall also be included. The cost shall be paid for at the Contract lump sum price when all bonds and insurance requirements are met and mobilization is complete.

# ITEMS CATEGORIZED BY WORK AREA

# Pre- & Post Dredge Surveys

# Pre-dredge  and post dredge surveys shall be paid for at the lump sum cost for conducting the hydrographic surveys along the stations and azimuths shown in the contract specifications for the respective work area. The surveys shall be conducted by an independent 3rd party surveyor licensed in the State of Florida and in good standing with the Florida Board of Professional Engineers and Surveyors. The lump sum cost shall include all labor, equipment, materials, and all other costs necessary to conduct the surveys and provide the deliverables to WCIND as defined in the Contract Specifications.

# Dredging of estimated 1850 CY

# Dredge and Fill shall be paid for the contract cubic yard (CY) unit price for conducting the dredge and fill work in accordance with the contract documents and permit authorizations. The cost shall include all effort, labor, materials, equipment, supplies, and tools necessary to complete the dredge and fill operations in accordance with the contract documents. This includes transporting the dredge material from the respective work area to the placement site and placing the material in the final placement site. Quantities shall be determined by comparison of the pre- and post-dredge surveys conducted by the Contractor and evaluated by the Engineer.

# Pre- and post-construction surveys of the dredge areas shall be required with each progress payment to verify the volume of material dredged. The Engineer shall verify the volumes reported by the Contractor by comparing the pre- and post-construction surveys at the stations and azimuths shown on the Survey Plan (Appendix D). Volumes shall be determined by the Average End Area method.

# Material Transport to the designated final spoil site

# Material Transport shall be paid for by the contract cubic yard (CY) unit price for the hauling and placement of the dredge material from the material transfer site to the final spoil site. The cost shall include all labor, equipment, materials, and all other costs necessary to haul and place the dredge material to as required by the contract documents in the grades as elevations described in the contract documents. Volumes shall be identical to the dredge and fill volumes.

# Environmental Control

# Environmental Control shall be paid at the lump sum contract cost for services provided by the Contractor to maintain compliance with the permit authorizations, including monitoring for listed species, turbidity monitoring (including establishing and maintaining turbidity curtains and silt fencing as described in the contract documents), maintenance and prevention of spills, and the avoidance of Submerged Aquatic Vegetation (SAV). The lump sum cost includes all effort, labor, materials, tools, supplies, and equipment to conduct environmental monitoring and provide any inspection report or notification as required by contract document and permit authorizations.

# PART 2 – PRODUCTS (Not Used)

# PART 3 – EXECUTION (Not Used)

END OF SECTION 01 20 00

# SECTION 01 32 16

# CONSTRUCTION PROGRESS SCHEDULE

PART 1 – GENERAL 1.01	SUBMITTALS

- Within fourteen (14) days of Notice to Proceed, Contractor shall prepare and submit to the WCIND for review and acceptance a Construction Progress Schedule in the form of a Bar Chart Schedule.

- The schedule shall include all mobilization/demobilizations and anticipated work schedule in accordance with all regulatory authorizations, as well as construction and restoration of the staging areas. Contractor shall carefully plan the dredging and placement schedule.

# ACCEPTANCE

- The acceptance of a Baseline Construction Schedule is a condition precedent on:

  - Contractor starting work on the construction stages of the contract in accordance with the bid schedule

  - Processing Contractor’s invoice(s) for construction activities/items of work.

  - Review of any schedule updates.

- Submittal of the Construction Progress Schedule and subsequent schedule updates, must be understood to be the Contractor's certification that the submitted schedule meets all of the requirements of the Contract Documents, represents the Contractor’s plan on how the work must be accomplished, and accurately reflects the work that has been accomplished and how it was sequenced.

# SCHEDULE FORMAT

- Bar Chart Schedule: The Bar Chart must show work activities, submittals, review periods, material/equipment deliveries, staging preparation, dredging and material removal, environmental monitoring, mobilization/demobilization, inspections, and closeout activities. The Bar Chart must be time scaled and generated using an electronic spreadsheet or scheduling program.

- Schedule Submittals and Procedures: Submit Bar Chart Schedules and updates in PDF format to the WCIND and Engineer through email transmission or an FTP site.

# MONTHLY SCHEDULE UPDATES

- Update the Construction Progress Schedule on a monthly basis and submit to the WCIND and Engineer at the first Weekly Progress Meetings of the month or at any time the schedule has been revised. The updated schedule must be kept current, reflecting actual activity progress and plan for completing the remaining Work. With each updated schedule submitted the Contractor shall provide a concise report with the following items:

  - Schedule updates

  - Critical path

  - Date/time constraints other than those required in the Contract

  - Changes in original durations for activities that have not started

  - Status of completion date and interim milestones

  - Anticipated delays (and corrective actions to minimize delays)

  - A description of foreseeable schedule problem areas

# WEEKLY PROGRESS MEETINGS

A.	The Contractor shall prepare for and participate in a weekly progress meeting with the WCIND and Engineer for the purpose of jointly reviewing the actual progress as compared to the planned progress, and to review planned activities for the current week and the upcoming two weeks. Use the currently approved schedule for the purpose of this meeting.

# PART 2 – PRODUCTS (Not Used) PART 3 – EXECUTION (Not Used)

END OF SECTION 01 32 16

# SECTION 01 33 00

# SUBMITTAL PROCEDURES

PART 1 - GENERAL 1.01	SUMMARY

- The WCIND may request submittals in addition to those specified when deemed necessary to adequately describe the Work covered in the respective sections.

- Units of weights and measures used in all submittals are to be the same as those used in the Contract Drawings.

- Each submittal is to be complete and in sufficient detail to allow ready determination of compliance with the Contract requirements.

- Contractor's Quality Control Manager is to check and approve all items prior to submittal and sign, and date accordingly the action taken. Proposed deviations from the Contract requirements are to be clearly identified. Include within submittals items such as the Contractor's, manufacturer's, or fabricator's drawings; descriptive literature including but not limited to catalog cuts, diagrams, operating charts of curves; test reports, samples; certifications; and other such required submittals.

- Submittals requiring WCIND/Engineer approval are to be scheduled and made prior to the acquisition of the item covered thereby.

- The WCIND or the Engineer may develop a virtual project team site to more efficiently track the project submittals. If developed, Contractor shall use the team site to submit project deliverables.

# 1.02	SUBMITTALS

- Construction Progress Schedule (See Section 01 32 16 Construction Project Schedule)

- Monthly Progress Schedule Updates (See Section 01 32 16 Construction Project Schedule)

- Weekly Progress Reports - The Contractor shall record the following daily information on Weekly Progress Reports:

  - Date and signature of the author of the report;

  - Notes on all inspections;

  - A brief description of any Change Orders, Field Orders, Claims, Clarifications, or Amendments;

  - Condition of all navigation aids (i.e., warning signs, lighted marker buoys) and any repairs performed on them;

  - Weather conditions (adverse weather day, wind speed and direction, temperature, wave height, precipitation, etc.);

  - Basic production details for dredging.

  - The amount of time lost to severe weather, personal injury, turbidity violations, encounters with threatened or endangered species, etc.;

  - Notes regarding compliance with the Progress Schedule;

- A template of the Contractor’s Progress Report shall be submitted to the WCIND at least 7 days prior to the Pre-Construction Conference. The WCIND shall have seven (7) days to perform a review and have the Contractor make any necessary revisions prior to acceptance of the report template. The daily progress reports shall be submitted to the WCIND and Engineer by email during construction in digital format (Adobe Acrobat® format or approved equal). The typical form for Progress Reports shall be developed by the Contractor and incorporated into the Work Plan.

- Dredge and Fill Plan: The Contractor shall prepare and submit no less than seven (7) days prior to the Pre-Construction Conference to the WCIND, a dredge and fill plan that identifies the Contractor’s order of execution of the dredging operations. The plan shall also describe the approach and methodologies for the pre- and post- construction surveys.

- Hurricane and Severe Storm Plan: Contractor shall develop and maintain a written Hurricane and Severe Storm Plan. The Plan shall include, but not be limited to, the following:

  - Identify the type of actions that will be taken before a storm strikes at the Project area.

  - The plan should specify what weather conditions and/or wave heights will require shutdown of the Work and removal of equipment, personnel, etc.

  - Notes from continuous monitoring of NOAA marine weather broadcasts and other local commercial weather forecasts.

  - Equipment list with details on their ability to handle adverse weather and wave conditions.

  - Methods of securing equipment.

  - Methods which will be used to secure equipment left on-site during adverse weather conditions.

  - Evacuation or immediate reaction plans to be taken by personnel for sudden storm occurrences.

  - Operations procedures which will be used to secure critical dredging equipment such as spuds, swing wires, anchor wires, or tugs during adverse weather conditions.

  - Communications protocol with local law enforcement and fire and rescue agencies.

  - The Hurricane and Severe Storm Plan shall be submitted to the WCIND at least seven (7) days prior to the Pre-Construction Conference. The Contractor shall incorporate the Hurricane and Severe Storm Plan into a comprehensive Work Plan. The WCIND and Engineer are not responsible for the adequacy of this plan.

- Environmental Protection Plan (See Section 01 35 05 Environmental Protection): The Environmental Protection Plan shall be submitted for approval to the WCIND at least seven (7) days prior to the Pre-Construction Conference.

- Health and Safety (See General Conditions, Safety, and Health Standards): The Health and Safety Plan shall be submitted to the WCIND at least seven (7) days prior to the Pre-Construction Conference.

- Quality Control (QC) Plan: The Contractor shall submit a written Quality Control Plan to the WCIND for approval no less than seven (7) days prior to the Pre-Construction Conference. The plan shall include, as a minimum, the following:

  - A description of the QC organization, including a chart showing lines of authority and acknowledgment that the QC staff will implement the three-phase control system for every aspect of the work specified. Include a letter of appointment for the QC Manager who reports to the WCIND.

  - The name, qualifications (in resume format), duties, responsibilities, and authorities of each person assigned a QC function.

  - A copy of the letter to the QC Manager signed by an authorized official of the firm which describes the responsibilities and delegates sufficient authorities to adequately perform the functions of the QC Manager, including the authority to stop work which is not in compliance with the Contract.

  - Letters of direction to all other various quality control representatives outlining duties, authorities, and responsibilities will be issued by the QC Manager. Copies of these letters must be furnished to the WCIND.

  - Procedures for scheduling, reviewing, certifying, and managing submittals.

  - Control, verification, and acceptance testing procedures for each specific test to include the test name, specification paragraph requiring test, feature of work to be tested, test frequency, and the person responsible for each test.

  - Procedures for tracking preparatory, initial, and follow-up control phases and control, verification, and acceptance tests including documentation.

  - Procedures for tracking deficiencies from identification through acceptable corrective action. Establish verification procedures that identified deficiencies have been corrected.

  - Reporting procedures, including proposed reporting formats.

  - A list of the definable features of work, which is separate and distinct from other tasks, has separate control requirements and may be identified by different trades or disciplines, or it may be work by the same trade in a different environment. Although each section of the specifications may generally be considered as a definable feature of work, there is frequently more than one definable feature under a particular section. This list will be agreed upon during the Pre- Construction Meeting.

- Site Restoration Plan : The Contractor shall submit a Site Restoration Plan to the WCIND for its approval prior to commencement of construction. This plan will describe plans and specifications, as well as a timeline, for the restoration of the staging area and any temporary dredged material handling site to acceptable conditions.

- Turbidity Monitoring Reports: The Contractor shall submit Turbidity Monitoring Reports to the WCIND for review daily. Turbidity monitoring shall be conducted by the Contractor as specified in the Specifications. The Contractor shall submit a sample report at least 7 days prior to the Pre-Construction Conference to the WCIND for approval. The submittal shall include the turbidity monitors qualifications, contact information and scope of work.

- Work Plan: At least seven (7) days prior to the Pre-Construction Conference the Contractor shall submit a written plan to the WCIND that details how the Work will be provided including layout drawings, projected schedule (Initial Progress schedule), and a list of materials and equipment. Other required plans, documents, submittals, etc. may be incorporated into a common comprehensive work plan.

- Verified Pre- & Post Construction Surveys (See Section 02 21 00 Surveys): This paragraph covers verified pre- & post construction surveys to be completed as a requirement of the Contract. The pre- and  post- construction survey must consist of one set of signed and sealed PDF files, and one  point file (X,Y,Z) per work area in the specified format.

- The surveys shall be signed and sealed by a Florida registered surveyor as indicated in Section 02-21-00 Surveys. Partial progress payments to the Contractor will be based upon the approval of progress surveys by the WCIND/Engineer. The Contractor shall be responsible for maintenance of all completed work until the completion of the Project. Final payments to the Contractor will be based upon the approval of the final post-construction surveys for the entire Project by the WCIND/Engineer.

# PART 2 – PRODUCTS (Not Used) PART 3 – EXECUTION (Not Used)

END OF SECTION 01 33 00

# SECTION 01 35 05

# ENVIRONMENTAL PROTECTION

PART 1: GENERAL

  - SUMMARY

A.	This section covers monitoring and prevention of environmental pollution and damage as the result of construction operations under this Contract and for those measures set forth in other technical requirements of these Specifications. For the purpose of this Specification, environmental pollution and damage are defined as the presence of chemical, physical, or biological elements or agents which adversely affect human health or welfare; unfavorably alter ecological balances of importance to human life; affect other species of importance to man; or degrade the utility of the environment for aesthetic, cultural, and/or historical purposes. The monitoring and control of environmental pollution and damage requires consideration of air, water, and land, and includes management of visual aesthetics, noise, solid waste, radiant energy, and radioactive materials, as well as other pollutants.

# REFERENCES

A.			The publications listed below form a part of this Specification to the extent referenced. The publications are referred to in the text by the basic designation only.

U.S. Code of Federal Regulations

40 CFR 260	Hazardous Waste Management System: General 40 CFR 261	Identification and Listing of Hazardous Waste 49 CFR 171 – 178	Hazardous Materials Regulations

# DEFINITIONS

- Environmental Protection: Environmental protection is the prevention/control of pollution and habitat disruption that may occur to the environment during construction. The control of environmental pollution and damage requires consideration of land, water, and air; biological and cultural resources; and includes management of visual aesthetics; noise; solid, chemical, gaseous, and liquid waste; radiant energy and radioactive material as well as other pollutants.

- Contractor Generated Hazardous Waste: Contractor generated hazardous waste means materials that, if abandoned or disposed of, may meet the definition of hazardous waste. These waste streams would typically consist of material brought on site by the Contractor to execute Work but are not fully consumed during the course of construction. Examples include, but are not limited to, excess paint thinners (i.e., methylethylketone; toluene, etc.}, waste thinners, excess paints, excess solvents, waste solvents, and excess pesticides, and contaminated pesticide equipment rinse water.

- Land Application for Discharge Water: The term "Land Application" for discharge water implies that the Contractor shall discharge water at a rate which allows the water to percolate into the soil. No sheeting action, soil erosion, discharge into storm sewers, discharge into defined drainage areas, or discharge into the "waters of the State" shall occur. Land Application shall be in compliance with all applicable Federal, State, and local laws and regulations.

- Surface Discharge: The term "Surface Discharge" implies that the water is discharged with possible sheeting action and subsequent soil erosion may occur. Waters that are surface discharged may terminate in drainage ditches, storm sewers, creeks, and/or "waters of the United States" and would require a permit to discharge water from the governing agency.

- Quality Control: The Contractor shall establish and maintain quality control for environmental protection of all items set forth herein. The Contractor shall record on Daily Progress Reports or attachments thereto, any problems in complying with laws; regulations and ordinances; and corrective actions taken.

# PERMITS

- The WCIND shall provide all necessary federal, state, local, and environmental permits required for this project unless otherwise noted in the bid solicitation. The Contractor shall familiarize himself and his personnel with all building and environmental protection permits issued for this Project and shall comply with all requirements under the terms and conditions set forth therein. A copy of all permits shall be kept onsite at all times and shall be attached to the Environmental Protection Plan. Permits shall be displayed in accordance with all federal, state, and local laws.

- The WCIND has obtained the following authorizations:

U.S. Army Corps of Engineers Permit

Florida Department of Environmental Protection Permit

# SUBMITTALS

The following shall be submitted to the Engineer no less than seven (7) days prior to the Pre- Construction Conference for approval:

- Environmental Protection Plan: No less than seven (7) days prior to the Pre- Construction Conference, the Contractor shall submit to the WCIND/Engineer, in writing, an Environmental Protection Plan. Approval of the Contractor's plan will not relieve the Contractor of his responsibility for adequate and continuing control of pollutants and other environmental protection measures. A copy of the Environmental Protection Plan shall be kept onsite at all times. The Environmental Protection Plan shall include, but not be limited to, the following:

  - A list of federal, state, and local laws, regulations, and permits concerning environmental resource protection including, but not limited to: protection of fish and wildlife; protection of threatened and endangered species; protection of water quality; and, pollution control and abatement that are applicable to the Contractor's proposed operations and the requirements imposed by those laws, regulations, and permits.

  - Methods of protection of features to be preserved within Work areas. The Contractor shall prepare a listing of methods to protect resources needing protection (i.e., trees, grasses and ground covers, air and water quality, fish and wildlife, soil, and archeological and cultural resources).

  - Procedures to be implemented to provide the required environmental protection and to comply with the applicable laws and regulations. The Contractor shall provide written assurance that immediate corrective action will be taken to correct pollution of the environment due to accident, natural causes or failure to follow the procedures set out in accordance with the environmental protection plan.

  - A permit or license for and the location of the solid waste disposal facility to be used for disposal of solid wastes resulting from this Project.

  - Environmental monitoring plans for the job site including land, water, air, noise and protected species monitoring in accordance with permit requirements.

  - Oil spill prevention plan.

  - Oil spill contingency plan.

  - A statement as to the person(s) who will be responsible for the implementation of the Environmental Protection Plan. The Contractor personnel responsible shall report to the Contractor's top management and shall have the authority to act for the Contractor in all environmental protection matters.

  - The names and qualifications of those entities selected by the Contractor to conduct the turbidity monitoring.

  - An erosion and sediment control plan which identifies the type and location of the erosion and sediment controls to be provided. The plan shall include monitoring and reporting requirements to assure that the control measures are in compliance with the erosion and sediment control plan, Federal, State, and local laws and regulations.

  - Turbidity Monitoring and Control Plan: No less than seven (7) days prior to the Pre- Construction Conference, the Contractor shall submit to the WCIND/Engineer, in writing, a Turbidity Monitoring and Control Plan. The turbidity monitoring portion of the plan shall be consistent with but not limited to all conditions set forth in the  DEP Permit authorization (See Appendix A).

# PART 2 – PRODUCTS (Not Used) PART 3 – EXECUTION (Not Used)

END OF SECTION 01 35 05

# SECTION 01 71 13

# MOBILIZATION AND DEMOBILIZATION

PART 1 – GENERAL 1.01	SCOPE

A.	Furnish all labor, materials, tools, and equipment as necessary to transport all equipment, personnel and prepare staging, dredge, and placement areas for work activities. The finished work includes the environmental protection and restoration of the project site, including all staging areas, work areas, and damages to private & public property observed as a result of the work.

# PART 2 - PRODUCTS

# 2.01   GENERAL

A.	The Contractor is solely responsible for providing security for all materials stored on site during construction activities.

# PART 3- EXECUTION

# 3.01   GENERAL

- The Contractor shall provide ten (10) days notification to the WCIND prior to initiating mobilization to the site and initiating work at the staging area or conducting the pre-construction surveys. The Contractor shall also provide ten (10) days notification to the WCIND prior to initiating mobilization of dredge equipment to the site and initiating dredging operations.

- The Contractor shall restrict his operations to the designated work areas and ensure that construction activities do not impact wetlands, seagrasses outside of the permitted dredge areas or mangroves.

- The Contractor is responsible for visually inspecting the site to note obstructions or access difficulties.

- The Contractor is responsible for providing and/or maintaining access to the work site to facilitate all construction, inspection and testing activities.

END OF SECTION 01 71 13

# SECTION 01 77 00

# CLOSEOUT PROCEDURES

PART 1 - GENERAL

1.01	SUMMARY

- This Section specifies administrative and procedural requirements for project closeout, including but not limited to:

  - Inspection procedures.

  - Project record document submittal.

  - Final cleaning.

# SUBSTANTIAL COMPLETION

- Preliminary Procedures: Before requesting an inspection for certification of Substantial Completion, complete the following. List exceptions in the request.

  - In the Application for Payment that coincides with, or first follows, the date Substantial Completion is claimed, show 100 percent completion for the portion of the Work claimed as substantially complete. Include supporting documentation for completion as indicated in these Contract Documents and a statement showing an accounting of changes to the Contract Sum. If 100 percent completion cannot be shown, include a list of incomplete items, the value of incomplete construction, and reasons the Work is not complete.

  - Advise WCIND of pending insurance change-over requirements.

  - Submit specific warranties, workmanship bonds, maintenance agreements, final certifications, and similar documents.

  - Submit record drawings (verified post-dredge survey), damage or settlement survey, property survey, and similar final record information.

  - Discontinue or change over and remove temporary facilities from the site, along with construction tools and similar elements. Restore all staging areas and any temporary dredged material handling sites to its approved condition.

  - Complete final clean up requirements.

- Inspection Procedures: Within 10 days of receipt of a request for inspection, the Engineer will either proceed with inspection or advise the Contractor of unfilled requirements. The Engineer will prepare the Certificate of Substantial Completion following inspection or advise the Contractor of construction that must be completed or corrected before the certificate will be issued. The Engineer will repeat inspection once as requested and assured that the Work has been substantially completed. Results of the completed inspection will form the basis of requirements for final acceptance. (If the work requires additional inspections, the cost for such inspection may be deducted from monies owed to the Contractor.)

# FINAL ACCEPTANCE

- Preliminary Procedures: Before requesting a final inspection for certification of final acceptance and final payment, complete the following. List exceptions in the request.

  - Submit the final payment request with releases and supporting documentation not previously submitted and accepted. Include certificates of insurance for products and completed operations where required.

  - Submit an updated final statement, accounting for final additional changes to the Contract Sum.

  - Submit a certified copy of the Engineer's final inspection list of items to be completed or corrected, stating that each item has been completed or otherwise resolved for acceptance and the list has been endorsed and dated by the Engineer.

  - Submit consent of surety to final payment.

  - Submit a final liquidated damages settlement statement.

  - Submit evidence of final, continuing insurance coverage complying with insurance requirements.

- Re-inspection Procedure: The Engineer will re-inspect the Work upon receipt of notice that the Work, including inspection list items from earlier inspections, has been completed, except items whose completion has been delayed because of circumstances acceptable to the WCIND.

  - Upon completion of re-inspection, the Engineer will prepare a certificate of final acceptance or advise the Contractor of Work that is incomplete or of obligations that have not been fulfilled but are required for final acceptance.

- If necessary, re-inspection will be repeated once. (If the work requires additional inspections, the cost for such inspection may be deducted from monies owed to the Contractor.)

# PART 2 – PRODUCTS (Not Used)

PART 3 - EXECUTION

3.01	FINAL CLEANING

- General: General cleaning during construction is required. Clean the site of rubbish, litter, and other foreign substances.

- Removal of Protection: Remove temporary protection and facilities installed for protection of the Work during construction.

- Compliance: Comply with regulations of authorities having jurisdiction and safety standards for cleaning. Do not burn waste materials. Do not bury debris or excess materials within the Project area. Do not discharge volatile, harmful, or dangerous materials into drainage systems. Remove waste materials from the site and dispose of in a lawful manner.

- Where extra materials of value remaining after completion of associated Work have become the WCIND’s property, arrange for disposition of these materials as directed.

END OF SECTION 01 77 00

# SECTION 02 21 00

# SURVEYS

PART 1 – GENERAL

  - SCOPE

A.	The work included under this section consists of the work and operations in the surveying of the dredging.

# REQUIREMENTS INCLUDED

- The Contractor shall be held responsible for the preservation of all benchmarks, stakes, and marks. If any benchmarks, stakes, or marks are carelessly or willfully disturbed by the Contractor, the Contractor shall not proceed with any work until they have restored such items and have established such points, marks, lines, and elevations as may be necessary for the prosecution of the work.

- Official surveys shall include the verified pre- and post- construction hydrographic/topographic surveys, of all dredge areas.

- Pre-construction survey submittals shall be provided to the Engineer at least 10 days prior to dredging the survey area.

- Post construction survey submittals shall be provided to the Engineer prior to requesting payment for the work conducted in the survey area.

- Signed and sealed digital (PDF) copies of all official surveys shall be submitted to the WCIND and Engineer. Point (X,Y,Z) files in excel format of the survey shall also be electronically submitted. Point files shall include the date and purpose of survey in the file title (ex. Henley Canal 04-12-2025 Pre-construction Survey).

# QUALIFICATIONS OF SURVEYOR AND SURVEY RELATED STAFF

- All surveys submitted to the WCIND for acceptance (pre- and post-) shall be signed and sealed by a Registered Land Surveyor (RLS) or Professional Surveyor Mapper (PSM) in the State of Florida.

- The licensed professional will be responsible for all survey work.

- The licensed professional is not obligated to perform the field work but shall perform sufficient oversight to exhibit responsible charge.

- The Contractor shall submit the name and credentials of the Florida licensed surveyor responsible for oversight of the work, and the names and credentials of the individuals performing the work no less than seven (7) days prior to the Pre-Construction Conference for WCIND approval.

- The Florida licensed surveyor and personnel performing the work shall show adequate experience in topographic and hydrographic surveying.

- The Contractor shall employ personnel sufficiently qualified with AutoCAD, HYPACK© or other software tools necessary to prepare the surveys and dredge and placement templates required for this project.

# NOTIFICATIONS AND ACCOMMODATIONS

- The Contractor shall arrange suitable accommodations for the WCIND’s Representative to be present to observe all surveys.

- The Contractor shall provide no less than seventy-two (72) hours’ notice to the WCIND prior to the performance of project-related surveys to provide sufficient time for the WCIND to coordinate the Representative’s observation of the surveys.

# EXISTING SURVEY DATA

- Topographic and bathymetric data for the dredge and placement areas, as shown in the bid plans are based on survey data collected by Aim Engineering & Surveying in June 2024. This information was used to estimate the amount of dredged material to be removed from the dredge template for securing regulatory authorizations.

- The Contractor is responsible for understanding the limitations of this data, resulting from the lack of information between each cross-section, employed survey techniques, and in the length of time that has passed since the collection of the data. Conditions may have changed over time and/or may be different than what was interpolated between cross sections. It is the Contractor’s responsibility to collect new and current bathymetry to facilitate accurate measurement of the volume of material removed and placed during construction activities.

# STAGING AREA AND TEMPORARY HANDLING SITE PRE-CONSTRUCTION SURVEY

- The Contractor shall supply WCIND with any and all agreements with property owners for material transfer, handling, and placement seven (7) days before pre-construction meeting.

- The Contractor shall provide WCIND with a hold harmless agreement for the transfer and material handling of dredged materials.

- All material handling shall be performed in accordance with permit conditions as referenced in permits numbers .

- Prior to construction, the Contractor shall photo document the approved staging area and temporary handling site. The photographs shall document the pre-construction condition of each site to verify restoration has occurred for final completion.

# PRE-DREDGE HYDROGRAPHIC SURVEY

- Contractor shall prepare a pre-dredge hydrographic survey for the entire project area.

- The pre-dredge hydrographic survey will be used as the basis for payment when compared to the post-dredge hydrographic survey.

- The pre-dredge and pre-placement hydrographic survey will be used to establish updated dredge and placement quantities that will be calculated and approved by the Engineer.

- The pre-dredge and pre-placement survey shall extend the width of the dredge and placement areas and at least fifty (50) feet outside the dredge and placement limits, or to nearest shoreline (MLW) if less than fifty feet from edge of work.

- The pre-dredge survey shall cover the dredge aeras as shown on the plans.

- The pre-dredge survey shall be in accordance with the survey plan shown in Appendix D.

# 1.08	POST-DREDGE SURVEY

- Contractor shall prepare a post-dredge hydrographic survey for the entire project area. The post-dredge hydrographic survey shall be submitted to the WCIND within seven days of initiating the field work. The WCIND or Engineer will complete their review within seven (7) business day of receipt of a complete post-dredge and post-placement survey package.

- The post-dredge hydrographic survey will be used as the basis for payment when compared to the pre-dredge survey.

- The post-dredge and post-placement hydrographic survey shall be performed using the same methodologies and along the same transect and longitudinal lines as the corresponding pre-dredge and pre-placement survey.

# 1.09	SURVEY COORDINATE SYSTEM

A.	All surveys (hydrographic and topographic) shall be referenced horizontally to NAD83, Florida West Zone, US feet and vertically to MLW US feet.

# SURVEY REFERENCE POINTS

- Contractor shall establish control points prior to starting site work and preserve all permanent reference points during construction. Contractor shall:

  - Make no changes or relocations without prior written notice to the WCIND and written approval from the WCIND.

  - Report to the WCIND when any reference point is lost or destroyed or requires relocation because of necessary changes in grades or locations.

  - Require surveyor to replace Project control points which may be lost or destroyed at no additional cost to the WCIND. Establish replacement based on original survey control.

# HYDROGRAPHIC SURVEY

    - Hydrographic surveys shall be conducted using survey-grade dual-frequency (200/24 kHz) single beam or multibeam survey echosounder linked to an RTK-GPS capable of meeting State Minimum Technical Standards and/or USACE hydrographic survey standards.

    - Survey data shall be collected and processed using Hypack software or similar. Survey data collection equipment shall be capable of producing “.bin” files for post-process review.

    - Alternate equipment and methods for conducting surveys may be proposed at the pre-construction meeting.

    - The survey shall include transect lines oriented normal to the baseline along straight segments and shall bisect angles between segments. Surveys shall be conducted at the stations and azimuths shown in Appendix D – Survey Plan. No other transect lines shall be considered for payment. Survey transect lines shall extend as described in the Survey Plan, or to the nearest shoreline  (MLW).

    - The survey shall include a longitudinal line along the baseline the entire length of the channel for the dredge areas.

# RECORDS

- Maintain a complete, accurate log of all control and survey work as it progresses.

- Maintain an accurate record of all changes, revisions, and modifications.

# SUBMITTALS

    - For submittals of pre-construction and post-construction surveys, the Contractor shall prepare a submittal package to accompany his request for survey acceptance and payment. The submittal package for surveys shall include the following items:

      - Hydrographic/Topographic Data

        - Copies of field books

        - Reduced data in XYZ format (Excel or similar)

        - Signed and Sealed survey drawings in PDF format.

      - Survey Data Presentation

        - Cover letter detailing the type of survey, techniques, and staff who performed the survey

        - Statement from the surveyor attesting to survey’s accuracy

        - Cross-sections at each transect surveyed and/or shown in the Appendix D – Survey Plan  (Pre & Post Dredge profiles with the design template plotted on 8.5” x 11” paper)

        - Plan view bathymetric map

        - Volume summary table calculated by the station with totals

      - Submit documentation to verify the accuracy of field Engineering work.

# PART 2 – PRODUCTS (Not Used)

PART 3 – EXECUTION (Not Used)

END OF SECTION 02 21 00

# SECTION 35 24 00

# DREDGING AND FILLING

PART 1 - GENERAL

  - DESCRIPTION

A.	The project consists of dredging, transportation and final placement of approximately 1,850 cubic yards of material from approximately 800-LF of Henley Canal in St. James City, FL.  Material is anticipated to consist of granular sediments (sand). The dredging footprint is continuous with dredging plan dimensions varying by location, as described in the Contract Drawings. The design dredge template elevation is -5.0 feet Mean Low Water (MLW) datum, with a 1-foot over-dredge tolerance. The dredge side-slopes shall be 3H:1V. unless otherwise noted on the plans.  The Contractor shall be responsible for securing a temporary material transfer site for loading trucks and a final placement site for material placement. WCIND has provided optional sites for the Contractor’s use, however, all use agreements, including fees, shall be the Contractor's responsibility. WCIND shall provide contact information for each site at the Pre-bid meeting or upon request if the prebid is not mandatory.

# ARTIFICIAL OBSTRUCTIONS

A.	The WCIND has no knowledge of existing wrecks, wreckage, or other material of such size or character as to require the use of a special or additional dredge for its economical removal. Debris encountered in the dredge area shall be removed from the water. Proper disposal shall be the responsibility of the Contractor.

# QUANTITY OF MATERIAL

A.	The intent of this Project is to remove accumulated sediments from the navigable canal and transfer the material to the placement site.  Estimates show approximately 1,850 cubic yards of sandy sediments could be removed from the project area. Actual quantities will be confirmed by detailed hydrographic surveys, performed by the Contractor, and approved by the WCIND, prior to dredging. It is anticipated that the designated placement area option has sufficient capacity to receive all compatible sand material generated from the dredging work.

All dredged sands shall be removed from within the proposed dredge limits. Exception will be given to material necessary to provide slopes to support material remaining outside of the dredge limits that may impact the structural integrity of structures and shorelines. Excavation outside or beyond the permitted template shall not be allowed. Contractor shall notify Engineer of Record where dredging work deviates from the template and footprints shown in the Contract Drawings.

# DREDGING LIMITS

- Contractor shall dredge the Project area template. The dredge template will be as shown on the drawings. Horizontal limits of the dredge template are based upon permitted channel alignments (where available), bathymetric surveys, and surveys of existing resources. When working adjacent to mangroves, or any other protected natural resource, setback requirements shall take precedence over the template limits shown in the plan sheets. The limits of the dredge template may be adjusted due to the proximity of mangroves.

- The Contractor shall maintain a minimum of 5-ft clearance between the dredge equipment, personnel, machinery, and vessels from upland docks, seawalls, and private pilings / structures.

- The Contractor shall operate the equipment to prevent the excavation or disturbance of material from outside or beyond the authorized dredge template (including the overdredge tolerance) as shown on the plans. Material removed from outside or beyond the dredge template shall be deducted from the quantity or material approved for payment and no payment shall be made for material dredged outside or beyond the authorized template.

- Volume calculations for payment shall be made by the Engineer using the average end area method and based on the pre and post construction surveys conducted and provided by the Contractor. The volume calculations shall use the transect surveys shown in Appendix D – Survey Plan. No other transects shall be considered for payment.

- The pre and post construction surveys provided by the Contractor shall include a centerline survey for Quality Assurance purposes. The survey will be used to verify work has been completed in a contiguous manner and no mounds, depressions, or misplaced materials remain in the navigation channel. The centerline survey shall not be used for the purpose of calculating payment.

- Acceptance sections shall consist of a minimum of 200-ft of continuous channel length or the complete or remaining work area where 200-ft extends beyond the work area. Surveys for payment must include the compete acceptance section and must be conducted the same day for all transects. The first / last station surveyed for 1 acceptance section shall be surveyed again for the next acceptance section if more than 24-hours pass between completion of both acceptance sections.

# SIDE CUTS

A.	Side cuts shall be sloped as required to prevent sloughing of material away from channel boundaries. A maximum side slope of 3H:1V is permitted unless otherwise shown on the drawings, in accordance with the Construction Drawings.

# PERMIT AUTHORIZATIONS

- The Contractor shall be responsible for obtaining all required federal, state, municipal, and environmental permits not supplied by the WCIND. The Contractor shall familiarize himself and his personnel with all environmental protection permits (Appendix A & Appendix B) issued for this Project and shall comply with all requirements under the terms and conditions set forth therein.

- The WCIND has obtained the following permits:

    - U.S. Army Corps of Engineers (USACE)

    - Florida Department of Environmental Protection (FDEP)

# ENVIRONMENTAL PROTECTION REQUIREMENTS

A.	The Contractor shall provide and maintain, during the life of the Contract, environmental protective measures consistent with section 01 35 05 ENVIRONMENTAL PROTECTION. Additionally, the Contractor shall provide all applicable and appropriate environmental protective measures required to prevent and correct conditions, such as oil spills or debris, which may occur during the dredging and filling operations. The Contractor shall fully comply with Federal, State, and local regulations pertaining to water, air, and noise pollution.

# PART 2 – PRODUCTS (Not Used)

PART 3 - EXECUTION

  - INSPECTION

- The Contractor shall inspect the work and keep records of the work performed. The Contractor shall furnish, at the request of the WCIND/Engineer, boats, boatmen, laborers, and materials necessary for inspecting, supervising, and surveying the work. When required, the Contractor shall provide transportation for the WCIND/Engineer and inspectors to and from the area(s) being subjected to dredging, and between the dredging activity and the placement area and any temporary dredged material handling site or staging area.

# CONDUCT OF DREDGING WORK

- Interference with Navigation: The Contractor shall minimize interference with the use of channels and passages as much as practicable. Contractor shall not obstruct normal navigation and shall relocate all work vessels to allow safe passage of all commercial and recreational vessels upon approach.  Contractor shall monitor Channel 16 VHF for notification of approaching vessels.

- Noise: All operations are to be performed in accordance with applicable local noise ordinances.

- Method of Communication: The Contractor shall provide a system of communication between crew at the active dredging and placement sites, the staging area and any temporary dredged material handling site, and any other locations with active crew operations. Portable two-way radios are considered an acceptable means of communication between crews.

- Salvage Material: Anchors, chains, firearms, and other articles of value, which are brought to the surface during dredging operations, shall remain or become the property of the WCIND and shall be deposited on shore at a convenient location near the site of the work, as directed by the WCIND/Engineer.

- Order of Work: Contractor shall indicate the order of work in baseline and construction progress update schedules in accordance with the requirements of Section 01 32 16 Project Construction Progress Schedule and all permitting restrictions.

- Equipment Removal: Upon completion of the Work, the Contractor shall promptly remove the dredge, barges, and all other equipment or obstructions, from the Project area.

- Days and Hours of Operation:

  - Dredge activity including barge movement shall occur between sunrise and sunset Monday to Saturday. No night dredging activities shall be permitted outside of this timeframe, unless otherwise approved in writing by the WCIND.

  - Resource for determining exact times of sunrise and sunset shall be the U.S. Observatory (http://aa.usno.navy.mil/data/RS_OneYear)

  - Work may be conducted on holidays, including Memorial Day, and July 4th.

- Lights

  - Each night, between sunset and sunrise and during periods of restricted visibility, the Contractor shall provide lights for floating vessels.

  - The Contractor shall provide lights for buoys that could endanger or obstruct navigation. Lighting shall conform to United States Coast Guard requirements for visibility and color.

- Dredge:

  - All compatible dredged material shall be transported and placed  at the mitigation site per the Contract Drawings and Specifications. Any dredge material unsuitable for beneficial reuse, as identified in the Contract Documents, shall be removed and legally disposed of in accordance with State and Federal permit requirements.

  - The Contractor shall be responsible to monitor activities of sediment placement. The Contractor shall not place any foreign materials believed to be non-compatible for the placement site, due to silt content, shell, or any other reason. Immediately upon identifying non-compatible material, the Contractor shall notify the WCIND and Engineer. The WCIND and Engineer will inspect the material as soon as practical to decide on placement. The WCIND, Contractor, and Engineer may consult the regulatory agencies to determine the most appropriate placement option.

  - Contractor shall relocate the dredging equipment and operations as soon as practical after discovery of non-compatible material within the dredge area.

  - Dredger and equipment employed on the work shall be in satisfactory operating condition and capable of safely and efficiently performing the work as indicated or specified and shall be subject to inspection and approval by the WCIND at all times. Equipment with fuel, oil, or other fluid leaks shall not be allowed on the project. Contractor shall immediately remove any equipment identified as leaking by the Engineer. The equipment shall not return to the site without prior written approval from the Engineer.

  - Equipment and machinery shall be of sufficient size and kept in good condition at all times. Any leaks or deficiencies shall be promptly and properly repaired. No reduction in the capacity of the dredger employed on the work shall be made except by written permission of the WCIND.

  - The measure of the "Capacity of Dredge" shall be its actual performance on the work to which these specifications apply.

  - Dredging operations must have the capacity to dredge a minimum of 400 cubic yards of material per calendar week.

- Safety of Structures and Marine Resource Areas

  - The prosecution of work shall ensure the stability of channel markers, piers, bulkheads, and other structures that are lying on or adjacent to the site of the work, insofar as structures may be jeopardized by dredging or transportation operations. Dredging operations shall maintain a minimum 5-foot buffer from upland structures, including docks, piles, bulkheads, and seawalls. The WCIND may direct work to encroach closer than 5-feet at specific locations, however, all directions shall be provided in writing and shall not include authorization to exceed the permitted template.

  - The Contractor shall observe a minimum 10-foot buffer during dredging operations around upland natural resources during the execution of the work.

  - The Contractor shall repair damage resulting from dredging operations or from any portion of the work.

- Dredged Material Disposal/Reuse

  - All dewatering must occur prior to trucking the material to the placement site. No spills, or material leaks shall be allowed along the roadways. The Contractor shall immediately clean and remove all spills or leaks occurring during the trucking of material outside of the transfer and placement sites.

  - The disposal/placement of the dewatered dredged material will be directed by the property owner. The Contractor is responsible for executing the placement of dredged material. The Contractor shall work in accordance with any agreements / approvals obtained for the sites and pay all applicable fees and receive WCIND approval in advance of the commencement of any disposal or reuse operations. The cost for such fees or requirements shall be included in the unit bid price Dredge & Fill.

- Temporary Handling Site

  - Temporary handling of dredged material will be required to transfer material to trucks for hauling to the placement site.  The Contractor shall obtain WCIND approval of location and design of temporary dredged material handling site. Temporary handling works shall confirm with all State /Federal, and property owner requirements. Contractor shall be responsible for the restoration of the temporary dredged material transfer site after all of the dredged material is removed from the site.

  - The Contractor shall restore the temporary dredged material transfer site to the satisfaction of the property owner as documented to the WCIND.

# FINAL EXAMINATION AND ACCEPTANCE

A.	As soon as practicable after the completion of dredging, the project area will be surveyed by the Contractor by sounding. The Contractor shall remove shoals and lumps by dragging the bottom or by dredging. When areas are found by the WCIND/Engineer to be in a satisfactory condition, the work therein will be accepted as complete. Final estimates will be subject to deductions or correction of deductions previously made because of excessive over-depth, dredging outside of authorized areas, or disposal of material in an unauthorized manner.

END OF SECTION 35 24 00